| Meeting Date | 22 January 2026 |  | Agenda Item |  | 2.2 |
| --- | --- | --- | --- | --- | --- |
| Name of Meeting | Digital Data Research and Innovation Committee |  |  |  |  |
| Report Title | Digital Financial Management |  |  |  |  |
| Report Author | Rachel Hook, Resource & Engagement Manager |  |  |  |  |
| Report Sponsor | Matthew John, Director of Digital |  |  |  |  |
| Presented by | Gareth Westlake, Assistant Director of Digital: Business Management and Information Governance |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |
| Purpose of the Report | The report advises the Digital Data Research & Innovation Committee of the Digital Services capital and revenue financial position to the end of month 8 (November 2025). It provides details of the revised savings target, actions taken to meet this, highlighting any associated risks. |  |  |  |  |
| Key Issues | - A breakeven position is forecast against the initial capital allocation - The revenue position was underspent at month 8 which exceeds the initial required breakeven position. - A forecast year end position has been developed which indicates that an underspend position of £3.175m is achievable, against the increased savings target £3.654m. - The 10-year financial plan is being reviewed along with the Digital Strategy to identify the priority funding over the next 3 years - Lack of available and consistent funding remains a significant risk to service provision, particularly in respect of infrastructure replacement such as key network and server components |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion | Assurance | Approval |  |
|  | ☐ | ☐ | ☒ | ☐ |  |
| Recommendations | Members are asked to: - Consider the Directorate’s financial performance to the end of month 8 2025/26 - Consider the funding position on both capital and revenue for 2025/26 - Consider the actions to ensure delivery of the required financial position in 2025/26 - Consider the actions being taken to mitigate the financial risks |  |  |  |  |

DIGITAL FINANCIAL MANAGEMENT

- INTRODUCTION

The report advises the Digital Data Research & Innovation Committee of the Digital Services capital and revenue financial position as at the end of month 8 2025/26 (November 2025). It includes details of the revised savings target, actions taken to meet this and highlights the associated risks.

- BACKGROUND

The Digital Services Directorate is responsible for the management of budgets for its own resources and for digital infrastructure, devices and solutions that are used across the organisation. This means it is responsible for the management of both capital and revenue budgets.

There is a reliance on capital funding to cover the costs of the project management team. The funding available for Tech Refresh is a continuous challenge, and whilst the Health Board has been successful in bidding for and being allocated year end slippage monies in the past, the uncertainty around this makes it difficult to plan through the year.

From a revenue perspective, the Directorate is continuing its record of delivering savings to meet the required target.

Departments, such as Radiology and Pathology, manage budgets for systems that pertain to their service areas. The detail of the budgets held outside of Digital Services are out of scope for this paper.

- GOVERNANCE AND RISK ISSUES

The positions on both capital and revenue are managed and monitored through monthly meetings with Finance colleagues and subsequently reported to the Digital Services Business Meeting, which is held bi-monthly. A summary is provided to the Digital Leadership Group, Management Board and to the Digital, Data, Research and Innovation Committee.

There remains one Board level financial risk:

- Health Board Risk 1035/27 - Inability to deliver sustainable clinical services due to lack of Digital Transformation. There are insufficient resources to:

- Invest in the delivery of the Swansea Bay University Health Board (SBUHB) Digital Strategy

- Support the growth in utilisation of existing and new digital solutions

- Replace existing technology infrastructure and the end of its useful life

The Health Board Corporate Risk Register retains the existing risk score of 16. The Director of Digital and the Director of Finance are meeting with the Chief Executive Officer (CEO) to review the requirement to invest in Digital and how this can be incorporated into financial planning.

There is one Digital Services high-scoring (16) financial risk:

- Datix ID 3309 - Lack of capital delays tech refresh procurements and represents a risk of outages, slow access, loss in productivity and increased cyber-security vulnerabilities

The recently confirmed Welsh Government funding will partially mitigate the significant funding requirement to replace the network at Morriston hospital (£2m) and the refresh of a substantial number of iPad, laptops and desktop devices.

- FINANCIAL IMPLICATIONS

    - CAPITAL FUNDING 2025/26

The capital allocation for 2025/26 is detailed in table 4.1.1 below. Additional funding has been confirmed from the Digital Priorities Investment Fund (DPIF) for the Rio Connecting Care implementation in Mental Health and Learning Disabilities. Welsh Government has also confirmed £1.625m funding for the Morriston Local Area Network (LAN) Refresh. Internally, a further £431k has been released to the Tech Refresh 25/26 allocation from slippage within the overall capital plan. VAT has been recovered relating to the Core Network projects from 2024/25 but this is being retained by Welsh Government and has been removed from the funding. An element of this total reclaim is being clarified with Finance as it is felt to be too high.

Table 4.1.1 Capital Allocation 2025/26

Since the reporting of the month 8 position, Welsh Government has confirmed that further capital funding of £1.0m is available to the Health Board for the Tech Refresh of PCs and Laptops.

    - CAPITAL POSITION 2025/26

The table below details the position at the end of November 2025. The Digital Project Team funding has been allocated to individual projects based on the identified resources required. The forecast outturn position includes actual costs to month 8 and a forecast for the remaining 4 months of the financial year. The previously reported under-commitment of £263k against the Project Management team funding has reduced to £170k. This is due to funding being redirected to cover additional printers for Open Eyes, IT kit for Digital Maternity Cymru (DMC), physical load bearers associated with the RISP project and possible infrastructure work on the Rio project. The remaining under-commitment will be closely monitored over the coming months to ensure that any available funding can be appropriately utilised.

Table 4.1.2 Capital Position 2025/26

  - REVENUE POSITION 2025/26

    - REVENUE FUNDING 2025/26

Funding in addition to the previously reported £524,213 has been confirmed as detailed in the table below.

Table 4.2.1 – External Revenue funding

It has also been confirmed that Welsh Government funding of £1,010,439 relating to the Connecting Care Programme to support the procurement and implementation of Community and Mental Health applications is available to the Health Board. The SBUHB CEO and Director of Finance have approved a local business case that has been supported by the Mental Health and Learning Disabilities Service Group and the Mental Health Driver Group. The case recommends using the Connecting Care funding allocation for FY25/26 to implement Rio for teams who currently use the Health Care Practitioner Module of the Welsh Patient Admin System, paper and / or manual processes with implementation having commenced at the end of November 2025 and planned to conclude by 31st March 2026.

4.2.2	REVENUE POSITION AT MONTH 8 (NOVEMBER 2025)

Digital Services was given a corporate savings target of £1,294,592 at the start of financial year, with the funding removed from the budget and a requirement that a breakeven position was achieved against the revised total budget. (There was, therefore, no requirement to identify specific cost improvement plans.)  Digital Services Senior team made a decision to prioritise existing vacancies and stagger recruitment. The intention was to only recruit to vacancies of the highest priority until it had become clear to the organisation that the Directorate’s breakeven position would be achieved which would then allow recruitment to the remaining vacancies later in the financial year.

As a result of the wider Health Board financial position, a number of controls on recruitment and variable pay were introduced across the organisation. This has resulted in an increased underspend for the Directorate, as the planned increase in recruitment to vacancies has been significantly restricted. At the Digital Services Quarter 2 Finance & Performance Review on 14th November 2025, it was noted that, as a result of the work undertaken by Deloittes, there is a new required Digital Services underspend target of £3.654m.

At the end of month 8 (November), the Directorate reported a cumulative underspend of £2,125,175. The primary reasons for the underspend were:

- An overachievement on income linked to residual charges on the Cwm Taf Morgannwg Service Level Agreement relating to the final disaggregation work

- A significant underspend on pay, resulting from the number of vacant posts within the Directorate. The continuing restrictions on recruitment mean that it is likely that this position will continue to the end of the financial year.

- A non-pay cumulative underspend of £784,941, mainly due to data lines, computer software, licenses, network and maintenance costs.

- The run rate reduction for 25/26 and brought forward unachieved savings target from 24/25 offset the underspends by £863k and £283k respectively. The Directorate has reviewed all non-pay budget lines to identify any savings that can be released recurrently, given that the anticipated Microsoft365 VAT recovery will not be realised.

A detailed forecast for 2025/26 has been developed and it is thought that an underspend position of £3.175m is achievable, broken down by area as follows:

| Forecast Outturn | £ |
| --- | --- |
| Income | -119,645 |
| Pay | -3,521,786 |
| Non-pay | -828,333 |
| Run rate reduction 25/26 | 1,294,592 |
| Total | -3,175,172 |

This assumes that a small number of vacancies are appointed to prior to the end of the financial year. The continued restrictions on recruitment are beginning to impact on service provision and the ability to progress requests for developments or take on any new requests, with the current position not being sustainable in the longer term.

Whilst further work is being undertaken to determine opportunities to potentially improve the forecast position, it is currently apparent that the £3.654m underspend is unlikely to be achieved. However, it should be noted that the £3.175m underspend together with the original £1.294m corporate savings target totals £4.469m which represents 15% of the original 2025/26 Digital Services budget. In addition to this, savings in the region of £700k within the Health Records budget have been realised to offset the cost of the centralisation of the function at Ty Samlet to release space for the organisation on the acute sites. Furthermore, a significant amount of work has been undertaken to avoid potential new costs of £500k relating to support of Windows 10 devices.

    - OUTLOOK FOR 2026/27

A detailed review of the Directorate’s expenditure has been undertaken, based on 2025/26 and looking forward to the 2026/27 financial year. This has been adjusted to account for the costs of recruiting to prioritised and ‘business as usual’ vacant posts, whilst maintaining the existing non-pay cost reductions. It is anticipated that the Directorate will be able to cover the £1.3m corporate savings target on a non-recurrent basis and should also underspend by around £1m. On the basis that the expectation is a breakeven position and no further savings targets are allocated, the £1m could be reprioritised to support any Health Board investment in the Digital Strategy. The Director of Digital and Director of Finance are developing a proposal to outline the opportunities associated with this approach to the CEO.

- RECOMMENDATION

Members are asked to:

- Consider the Directorate’s financial performance to the end of month 8 2025/26

- Consider the funding position on both capital and revenue for 2025/26

- Consider the actions to ensure delivery of the required financial position in 2025/26

- Consider the actions being taken to mitigate the financial risks

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☐ |
|  | Co-Production and Health Literacy |  | ☐ |
|  | Digitally Enabled Health and Wellbeing |  | ☒ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☐ |
|  | Partnerships for Care |  | ☐ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☒ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☐ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☐ |
|  | Safe Care |  | ☐ |
|  | Effective Care |  | ☒ |
|  | Dignified Care |  | ☐ |
|  | Timely Care |  | ☐ |
|  | Individual Care |  | ☐ |
|  | Staff and Resources |  | ☒ |
| Quality, Safety and Patient Experience |  |  |  |
| Financial governance supports quality, safety and patient experience. |  |  |  |
| Financial Implications |  |  |  |
| The Directorate is anticipating a breakeven position on capital but is forecasting that the revised required position on revenue will be extremely difficult to achieve. |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| No implications |  |  |  |
| Staffing Implications |  |  |  |
| No implications |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| No implications |  |  |  |
| Report History |  | Updates on the financial position are provided at each meeting |  |
| Appendices |  | None |  |