| Meeting Date | 10 July 2025 |  | Agenda Item |  | 2.4 |
| --- | --- | --- | --- | --- | --- |
| Name of Meeting | Digital Data Research and Innovation Committee |  |  |  |  |
| Report Title | Digital Financial Management |  |  |  |  |
| Report Author | Rachel Hook, Resource & Engagement Manager |  |  |  |  |
| Report Sponsor | Matthew John, Director of Digital |  |  |  |  |
| Presented by | Gareth Westlake, Assistant Director of Digital: Business Management and Information Governance |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |
| Purpose of the Report | The report advises the Digital Data Research & Innovation Committee of the Digital Services capital and revenue financial position to the end of month 2 (May 2025). |  |  |  |  |
| Key Issues | - A breakeven position is forecast against the initial capital allocation - The revenue position was underspent at month 2 which exceeds the required breakeven position. - A 10-year financial plan has been developed along with the Digital Strategy which indicates that significant investment in digital is required - Lack of available and consistent funding remains a significant risk to service provision, particularly in respect of infrastructure replacement such as key network and server components - Agreement to develop a financial plan for 2025/26 to provide assurance that the financial targets assigned can be met whilst allowing the acceleration of expenditure to sustain existing digital services and mobilisation of the Digital Strategy |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion | Assurance | Approval |  |
|  | ☐ | ☐ | ☒ | ☐ |  |
| Recommendations | Members are asked to: - Consider the Directorate’s financial performance to the end of month 2 2025/26 - Consider the funding position on both capital and revenue for 2025/26 - Consider the actions to ensure delivery of the required financial position in 2025/26 - Consider the actions being taken to mitigate the financial risks |  |  |  |  |

DIGITAL FINANCIAL MANAGEMENT

- INTRODUCTION

The report advises the Digital Data Research & Innovation Committee of the Digital Services capital and revenue financial position as at the end of month 2 2025/26 (May 2025).

- BACKGROUND

The Digital Services Directorate is responsible for the management of budgets for its own resources and for digital infrastructure, devices and solutions that are used across the organisation. This means it is responsible for the management of both capital and revenue budgets.

There is a reliance on capital funding to cover the costs of the project management team. The funding available for Tech Refresh is a continuous challenge, and whilst the Health Board has been successful in bidding for and being allocated year end slippage monies in the past, the uncertainty around this makes it difficult to plan through the year.

From a revenue perspective, the Directorate is continuing its record of delivering savings to meet the required target.

Departments, such as Radiology and Pathology, manage budgets for systems that pertain to their service areas. The detail of the budgets held outside of Digital Services are out of scope for this paper.

- GOVERNANCE AND RISK ISSUES

The positions on both capital and revenue are managed and monitored through monthly meetings with Finance colleagues and subsequently reported to the Digital Services Business Meeting, which is held bi-monthly. A summary is provided to the Digital Leadership Group, Management Board and to the Digital, Data, Research and Innovation Committee.

There remains one Board level financial risk:

- HBR 1035/27 - Inability to deliver sustainable clinical services due to lack of Digital Transformation. There are insufficient resources to:

- Invest in the delivery of the SBU Digital Strategy

- Support the growth in utilisation of existing and new digital solutions

- Replace existing technology infrastructure and the end of its useful life

The Health Board Corporate Risk Register retains the existing risk score of 16. The Digital Strategy has been refreshed to include a high-level investment plan and the Strategy has been approved by Board.

There is one Digital Services high-scoring (16) financial risk:

- Datix ID 3309 - Lack of capital delays tech refresh procurements and represents a risk of outages, slow access, loss in productivity and increased cyber-security vulnerabilities

25/26 Allocation has already been agreed £1.89m, £1.41m has already been committed for urgent work, as yet no budget is available for the remainder of the £1.8m required for the Local Area Network (LAN) upgrade (Morriston). Without the upgrade, the existing LAN equipment will have to be reconfigured to use the new core that is being implemented. Whilst this upgrade work was originally planned for 2026/27, it would be beneficial to purchase the kit and complete the work in 2025/26.  Should any slippage funding be made available, this would be the priority.

- FINANCIAL IMPLICATIONS

    - CAPITAL FUNDING 2025/26

The capital allocation for 2025/26 is detailed in table 4.1.1 below. As was noted at the end of the 2024/25 financial year, there were elements of the work associated with the year-end funding that it was not possible to complete. As such, the funding to cover this work in 25/26 has been re-provided.

Table 4.1.1 Capital Allocation 2025/26

| Confirmed allocation 2025/26 | £ |
| --- | --- |
| Digital Project Team (SOP) | 1,300,000 |
| Tech Refresh 25/26 | 2,020,000 |
| Discretionary subtotal | 3,320,000 |
| Tech Refresh 24-25 | 39,489 |
| Core Network - Morriston | 176,481 |
| Core Network - Singleton | 86,533 |
| Network Refresh | 74,715 |
| Year End Digital Funding – February 2025 | 26,008 |
| Reprovided funding subtotal | 403,226 |
| Initial 25/26 allocation | 3,723,226 |

Since the reporting of the month 2 position, Welsh Government has confirmed that £100k of capital funding has been allocated to the Health Board to support the implementation of Digital Maternity Cymru.

    - TECH REFRESH FUNDING 2025/26

Following the allocation of significant funding at the end of the 2024/25 financial year, the funding requirement for 2025/26 reduced to £1.87m. The allocation is yet to be finalised but currently stands at £2.020m, as detailed in table 4.1.2 below.

Table 4.1.2 Tech Refresh funding 2025/26

4.1.3	CAPITAL POSITION 2025/26

The table below details the position at the end of May 2025. The Digital Project Team funding has been allocated to individual projects based on the identified resources required. The forecast outturn position includes actual costs to month 2 and a forecast for the remaining 10 months of the financial year. Whilst the overall position is a breakeven one, it should be noted that there is currently an under-commitment of £315k against the funding. This has resulted from staff costs that would normally be allocated to capital remaining in revenue, as the projects being worked on cannot be classed as capital (for example, hybrid mail). This will be closely monitored over the coming months to ensure that any available funding can be appropriately utilised.

Table 4.1.2 Capital Position 2025/26

  - REVENUE POSITION 2025/26

    - REVENUE FUNDING 2025/26

Prior to the start of the financial year, cost pressures totalling £2,033,085 were identified and submitted to Finance for inclusion in the financial plan. It can be seen from the table below that the majority of these pressures were funded.

Table 4.2.1 25/26 Revenue Funding

The BT cost pressure resulted from increased line rental costs. The process of moving these connections to the main Health Board supplier (Gamma) is ongoing, which will not only mitigate the cost pressure but will also reduce the costs that were experienced prior to the price increase.

Additional revenue funding has been received via the Digital Priorities Investment Fund (DPIF) and Digital Health and Care Wales (DHCW) to support specific work, as detailed in table 4.2.2 below

Table 4.2.1 – External Revenue funding

It should be noted that whilst the Digital Maternity Cymru funding is being managed though Digital Services, it covers costs from both the Digital and Maternity services, together with the supplier’s implementation and licensing costs.

4.2.2	REVENUE POSITION AT MONTH 2 (MAY 2025)

Digital Services has been given a corporate savings target of £1,294,592. As this funding has been removed from the budget, the requirement is that a breakeven position is achieved against the overall budget.

At the end of month 2 (May), the Directorate reported a cumulative underspend of £434,897 which represents a continuation of the financial performance seen in the latter part of the last financial year. The primary reasons for the underspend were:

- An overachievement on income linked to residual charges on the Cwm Taf Morgannwg Service Level Agreement relating to the final disaggregation work

- The underspend on pay resulting from the significant number of vacant posts. The vacancies have been prioritised and are being submitted to the vacancy panel in a concerted effort to recruit but the process is lengthy and therefore there will be a resulting delay in recruiting to these posts.

Non-pay showed an overspend but this was due to the savings target being included as a negative budget. Whilst the savings have been achieved within the overall position, there is no requirement to transact this within the Finance ledger and it therefore shows as an overspend.

Following discussions at the last Digital Services Finance and Performance Review, it was agreed that a financial plan would be developed to provide assurance that the financial targets assigned can be met whilst allowing the acceleration of expenditure to sustain existing digital services and mobilisation of the Digital Strategy. It was agreed that a forecast for the 25/26 financial year would be developed along with the prioritised list of key vacancies and new investments required to support the enablement of the Digital Strategy. Digital Services have developed an initial financial forecast which has been shared with Finance for validation. Following this the plan will be agreed at the Quarter 1 Digital Services Finance and Performance review.

In addition, as part of the Digital Strategy Approval in Principle at Health Board in March, it was agreed that the Digital Director and the Director of Finance will work up a strategic financial plan for investment in the Digital Strategy, ready for inclusion in the Integrated Medium Term Plan for 2026/27.

- RECOMMENDATION

Members are asked to:

- Consider the Directorate’s financial performance to the end of month 2 2025/26

- Consider the funding position on both capital and revenue for 2025/26

- Consider the actions to ensure delivery of the required financial position in 2025/26

- Consider the actions being taken to mitigate the financial risks

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☐ |
|  | Co-Production and Health Literacy |  | ☐ |
|  | Digitally Enabled Health and Wellbeing |  | ☒ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☐ |
|  | Partnerships for Care |  | ☐ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☒ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☐ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☐ |
|  | Safe Care |  | ☐ |
|  | Effective Care |  | ☒ |
|  | Dignified Care |  | ☐ |
|  | Timely Care |  | ☐ |
|  | Individual Care |  | ☐ |
|  | Staff and Resources |  | ☒ |
| Quality, Safety and Patient Experience |  |  |  |
| Financial governance supports quality, safety and patient experience. |  |  |  |
| Financial Implications |  |  |  |
| The Directorate is anticipating a breakeven position on capital and is forecasting that the required position on revenue can be achieved even with essential recruitment being progressed. |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| No implications |  |  |  |
| Staffing Implications |  |  |  |
| No implications |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| No implications |  |  |  |
| Report History |  | Updates on the financial position are provided at each meeting |  |
| Appendices |  | None |  |