| Meeting Date | Thursday 10 July 2025 |  | Agenda Item |  |  | 4.2 |
| --- | --- | --- | --- | --- | --- | --- |
| Name of Meeting | Digital Data Research and Innovation Committee |  |  |  |  |  |
| Report Title | Business Intelligence and Analytics |  |  |  |  |  |
| Report Author | Lee Morgan, Assistant Director of Digital Intelligence |  |  |  |  |  |
| Report Sponsor | Matt John, Director of Digital |  |  |  |  |  |
| Presented by | Lee Morgan, Assistant Director of Digital Intelligence |  |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |  |
| Purpose of the Report | To provide an update on Business Intelligence and Analytics within Swansea Bay University Health Board |  |  |  |  |  |
| Key Issues | The paper outlines updates on key Business Intelligence deliverables against the work plan since the last committee report in May 2025. |  |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion |  | Assurance | Approval |  |
|  | ☐ | ☐ |  | ☒ | ☐ |  |
| Recommendations | Members are asked to - Receive the contents of the report and the current and future work plans described within it. |  |  |  |  |  |

Business Intelligence and Analytics

- INTRODUCTION

This Business Intelligence and Analytics update report is to provide assurance to the committee on the work being carried out by the Digital Intelligence team and update on the work plan.

- BACKGROUND

Since the last update report on 13th May 2025 an audit has been competed by NHS Wales Assurance and Audit to evaluate the implementation and success of delivery of the 2022-2025 Business Intelligence Strategy ‘Harnessing Data to Deliver Insights and Intelligence’. The audit outcome concluded recommending substantial insurance in this area and is testament to the work of the department in the implementation of the associated 3 year plan. The Digital Intelligence Strategic Plan (2025-2028) has been drafted for wider comments. However, with ongoing discussions regarding improvements to our Integrated Performance Reporting Model final sign-off is on hold. This work is due to be concluded in the second quarter of the 2025/26 financial year when the strategic plan will be updated accordingly and then circulated for final sign off.

Discovery work as part of the National Data Resource Programme has also continued using the migrated Community Dataset in the National Google Cloud platform. This worked has helped increase our knowledge around costings and the analytical and artificial intelligence tools available within the platform. Following a presentation by the national team based at Digital Health Care Wales, the Health Board has commissioned a review of the digital infrastructure that underpins the Swansea Bay local data warehouse, to establish which areas could be considered to be restructured and moved into the national data repository. This review it to take place in July 2025.

Daily Health Board summary reports that are sent automatically to executives each morning have been launched to supplement the weekly summary report that is sent every Monday morning. The daily reports show key measures relating to Urgent and Emergency Care and Inpatient areas across the last ten days (Appendix A, Fig 1 – Fig 2). Key Mental Health and Learning Disability indicators will be added to the weekly report in the next period.

A Bed Management report has been launched showing the number of core beds available on wards across hospital sites with the number of ‘Your Next Patient’ beds on each ward and the number of hours they have been in those beds. This dashboard incorporates data made available from the recent update of the Signal system. (Appendix A, Fig 3).

End of Life Care reports have been added into the Mortality App showing a range of measures such as the percentage of SBU residents dying outside of hospital, number of staff trained in End of Life Care and total deaths in the Emergency Department for patients over 65 years of age. This data will be used by the End of Life Care service to monitor measures against targets. (Appendix A, Fig 4 – Fig 5).

Follow-up Waiting List and Pathway of Care Delay reports have been added into the Mental Health and Learning Disabilities App including self-service functionality to enable users to create their own SPC and Pareto charts. The data will be used to help support decision making across the service. (Appendix A, Fig 6).

Bed projections have been added into the Population Health App which show estimates for the number of beds that will be required over the next 20 years for different age cohorts. This data will be used by Strategy and Planning teams. (Appendix A, Fig 7).

Data Literacy courses have continued to be held with staff across the Health Board. Since the last update report two Introduction to Data Literacy courses and one Introduction to Power BI training courses have taken place with 40 staff members attending. This brings a total of 273 staff that have now attended a data literacy course provided by Digital Intelligence.

- GOVERNANCE AND RISK ISSUES

The Swansea Bay Business Intelligence Collaborative met on 13th May 2025 with various stakeholders from service areas attending and given the opportunity to review and feed into the Digital Intelligence Strategic Plan with all appropriate comments reflected in the latest draft of the plan. As highlighted, following executive portfolio conclusions, the plan will then be updated and circulated for final signoff.

There is a risk on the Health Board Risk register scored at a 12 titled: Operational and strategic decisions are not data informed and this risk continues to be monitored. Significant work has gone into the Data Literacy programme over the last 12 months to address elements of this risk. This has supported the reduction of the score for this risk.

- FINANCIAL IMPLICATIONS

Nothing to note.

- RECOMMENDATION

Members are asked to receive the contents of the report and the current and future work plans described within it.

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☒ |
|  | Co-Production and Health Literacy |  | ☒ |
|  | Digitally Enabled Health and Wellbeing |  | ☒ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☒ |
|  | Partnerships for Care |  | ☒ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☒ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☒ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☒ |
|  | Safe Care |  | ☒ |
|  | Effective Care |  | ☒ |
|  | Dignified Care |  | ☒ |
|  | Timely Care |  | ☒ |
|  | Individual Care |  | ☒ |
|  | Staff and Resources |  | ☒ |
| Quality, Safety and Patient Experience |  |  |  |
| The next phase of the Quality and Safety App has continued to be developed and the Data Warehouse team continue to provide patient lists for both Promptly (Patient Recorded Outcome Measures system) and CIVICA Patient Experience systems. |  |  |  |
| Financial Implications |  |  |  |
| Not applicable. |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| Not applicable. |  |  |  |
| Staffing Implications |  |  |  |
| Across Digital Intelligence there are currently three vacancies impacted by the current recruitment freeze within the Health Board. |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| Not applicable. |  |  |  |
| Report History |  | 13th May |  |
| Appendices |  | Appendix A – BI Screenshots (3) |  |