| Meeting Date | 07 November 2024 |  | Agenda Item |  |  | 2.4 |
| --- | --- | --- | --- | --- | --- | --- |
| Report Title | Digital Financial Management |  |  |  |  |  |
| Report Author | Rachel Hook, Resource & Engagement Manager |  |  |  |  |  |
| Report Sponsor | Matthew John. Director of Digital |  |  |  |  |  |
| Presented by | Gareth Westlake, Assistant Director of Digital Services: Business Management and Information Governance |  |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |  |
| Purpose of the Report | The report advises the Digital Data Research & Innovation Committee of the Digital Services capital and revenue financial position to month 6 2024/25 (September 2024), the forecast position to the end of the financial year and highlights any associated risks. |  |  |  |  |  |
| Key Issues | - The capital allocation is forecasting a breakeven position - The revenue position is currently underspent and is forecasting that the required year end control total will be met. - A 10 year plan has been developed along with the Digital Strategy which indicates that significant investment in digital is required - Lack of available funding is a significant risk to service provision, particularly in respect of infrastructure replacement such as core network requirements |  |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion |  | Assurance | Approval |  |
|  | ☐ | ☐ |  | ☒ | ☐ |  |
| Recommendations | Members are asked to: - Note the Directorate’s financial performance to Month 06 2024/25. - Note the actions to ensure delivery of the required financial position - Note the actions being taken to mitigate the financial risks |  |  |  |  |  |

DIGITAL FINANCIAL MANAGEMENT

- INTRODUCTION

The report advises the Digital Data Research & Innovation Committee of the Digital Services capital and revenue financial position to month 6 2024/25 (September 2024), the forecast position to the end of the financial year and highlights any associated risks.

- BACKGROUND

The Digital Services Directorate is responsible for the management of budgets for its own resources and for digital infrastructure, devices and solutions that are used across the organisation. Digital Services is in an unusual position financially in that it is responsible for the management of both capital and revenue budgets.

There is a reliance on capital funding to cover the costs of the project management team. It was agreed some time ago that the costs of the Digital Project Management team could be charged to capital, as long as those staff were contributing to a capital asset. This is a long-standing arrangement and relates to specific posts within the team. The funding available for Tech Refresh is a continuous challenge, with an over-reliance on year end slippage monies, making it difficult to plan.

From a revenue perspective, the Directorate has an excellent record of delivering the required savings to meet their target.

Departments, such as Radiology and Pathology, manage budgets for systems that pertain to their service areas. The detail of the budgets held outside of Digital Services are out of scope for this paper.

- GOVERNANCE AND RISK ISSUES

The positions on both capital and revenue are managed and monitored through monthly meetings with Finance with an additional meeting with Capital finance to review the forecast position. Both positions are reported to the Digital Services Business Services Meeting, which is held bi-monthly. A summary is provided to the Digital Leadership Group, Management Board and to the Digital, Data, Research and Innovation Committee.

There is one Board level financial risk:

- HBR 1035/27 - Inability to deliver sustainable clinical services due to lack of Digital Transformation. There are insufficient resources to:

- Invest in the delivery of the SBU Digital Strategy

- Support the growth in utilisation of existing and new digital solutions

- Replace existing technology infrastructure and the end of its useful life

The strategy, Digitally Enabling the One-Bay Way has been developed and includes a high-level investment plan, based on the 10-year investment requirement that was previously determined. Whilst this has been endorsed prior to being submitted for Health Board approval, it is proposed that the Health Board Corporate Risk Register retains the existing risk score of 16.

There is one Digital Services high-scoring (16) financial risk:

- Datix ID 3309 - Lack of capital delays tech refresh procurements and represents a risk of outages, slow access, loss in productivity and increased cyber-security vulnerabilities

Lack of discretionary capital means that a backlog of tech refresh is carried forward into future years. A number of priority items have not been funded, including network traffic monitoring (cyber) and network cores. A risk stratification process prioritises the requirements for funding bids to be made as appropriate. Opportunities to move to revenue models for equipment/software are also investigated, however this puts additional pressure on the revenue budgets.

- FINANCIAL IMPLICATIONS

  - CAPITAL FINANCIAL PLAN 2024/25

Prior to the start of the 202425 financial year, the Digital Services Directorate submitted a capital financial plan with a funding requirement of £3,270,920. This did not include the IT Tech refresh requirement which was dealt with separately. Details of the plan are as follows:

Prioritisation work going into 2024/25 identified a requirement for additional staff if highly ranked priorities were to be delivered in the financial year. The Infrastructure Project Managers support the continuous updating of the Health Board Digital Estate.

    - CAPITAL FUNDING ALLOCATED 2024/25

The funding allocated to the directorate was a total of £2,334,094. This includes an allocation of £475,000 for Tech Refresh. The funding can be broken down as follows:

An element of funding relating to 2023/24 projects was reallocated to cover expenditure deferred from that financial year.

The Tech Refresh funding allocated is significantly lower than was originally requested. The initial ‘ask’ was for £3.034m, covering network and telecoms (including the wireless upgrade for Neath Port Talbot Hospital), data centre and systems, cyber security and end user devices. Each year, the requirements are subject to a risk stratification process and of those identified for 2024/25, the value of the ‘red’ risks was £2.812m. The lack of available funding necessitates the deferring of work into future years, which increases the risk of systems failing. The process does allow for plans to be kept in a state of readiness, so if there are opportunities to bid for slippage funding, the Directorate is in a position to move quickly. For example the replacement of the network cores for Morriston and Singleton were put forward as a priority requirement to Capital Finance for their capital slippage submission to WG in October (£2m).

The Tech Refresh funding is adjusted through the year as specific new requirements are identified and agreed. To date, an additional £3,855 has been allocated. Conversely the funding re-provided for IMT 2023/24 has been reduced by £11,714 due to a backdated VAT recovery.

The Directorate also responded to a request from Capital Finance regarding the possibility of releasing capital funding to support costs associated with the centralisation of Health Records and the move to Ty Samlet. This resulted in the release of £385k of funding, which was possible due to the reallocation of TOMS funding as the project is on stop and a reduction in the spend on LIMS.

    - CURRENT & FORECAST POSITION

At the start of the financial year, the level of funding allocated to individual projects is agreed, based on the staffing input and costs associated with each one. This is taken from the Project Team funding.

The table below details the forecast spend position as at October 2024. This includes actual costs to month 6 (September) and the forecast for the remaining 6 months of the financial year. Overall this is showing an anticipated breakeven position against the capital funding provided.

The funding for the Project Management Team is showing an under-commitment. This is due to staff who would normally be working on capital projects being redirected to work on other Health Board priorities, such as hybrid mail, which cannot be classed as capital. This work has not attracted any funding and the costs are being absorbed within the Digital Services revenue position. The remaining available funding has been allocated to the Signal project, as spend in this area is likely to increase due to the requirements being made by the Health Board. The position is monitored monthly and any slippage towards the end of the financial year is reallocated to Tech Refresh.

  - REVENUE POSITION

Digital Services reported a year to date underspend position at month 6 (September). Plans to cover the full run rate reduction of £1,023,000 have been identified, although the achievement of the plan is predicated on a positive decision from HMRC regarding the recovery of VAT on the MS365 Enterprise agreement. This has a value of £613,330 and is being absorbed within the overall position. Work is ongoing to consider whether further savings can be made to support the Health Board’s financial recovery plans.

Funding totalling £700k has been moved to reserves to cover the anticipated cost of the Health Records Centralisation.

The Directorate has been given a year end control total of £600k underspent. It is anticipated that this will be achieved.

- RECOMMENDATION

Members are asked to:

- Note the Directorate’s financial performance to Month 06 2024/25.

- Note the actions to ensure delivery of the required financial position

- Note the actions being taken to mitigate the financial risks

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☐ |
|  | Co-Production and Health Literacy |  | ☐ |
|  | Digitally Enabled Health and Wellbeing |  | ☒ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☐ |
|  | Partnerships for Care |  | ☐ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☒ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☐ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☐ |
|  | Safe Care |  | ☐ |
|  | Effective Care |  | ☒ |
|  | Dignified Care |  | ☐ |
|  | Timely Care |  | ☐ |
|  | Individual Care |  | ☐ |
|  | Staff and Resources |  | ☒ |
| Quality, Safety and Patient Experience |  |  |  |
| Financial Governance supports quality, safety and patient experience. |  |  |  |
| Financial Implications |  |  |  |
| The Directorate is anticipating a breakeven position on capital and forecasting at least the required underspend on revenue |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| No implications |  |  |  |
| Staffing Implications |  |  |  |
| No implications |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| No implications |  |  |  |
| Report History |  | Updates on the financial position will be provided at every meeting |  |
| Appendices |  | None |  |