| Meeting Date | 25 July 2023 |  | Agenda Item |  |  | 2.2 |
| --- | --- | --- | --- | --- | --- | --- |
| Report Title | Capital Resource Plan – Quarter 1 Update |  |  |  |  |  |
| Report Author | Ian MacDonald, Assistant Director of Finance (Strategy & Planning) |  |  |  |  |  |
| Report Sponsor | Darren Griffiths, Director of Finance & Performance |  |  |  |  |  |
| Presented by | Darren Griffiths, Director of Finance & Performance |  |  |  |  |  |
| Freedom of Information | Open |  |  |  |  |  |
| Purpose of the Report | To provide an update to the Management Board on the Quarter 1 financial performance of the Health Board’s capital programme and the impact of emerging risks and opportunities on the projected outturn position for 2023/24. |  |  |  |  |  |
| Key Issues | The Health Board approved a balanced capital financial plan for 2023/24 as part of the approved Recovery and Sustainability Plan. The forecast outturn position reported at Month 3 shows an overspend position of £3.257m. Additional income from Welsh Government (WG) and the City Deal is anticipated to provide a balanced position. Funding constraints in WG have now increased the risk level on much of the assumed income. The impact of the WG reductions to the discretionary capital funding over the last two years are emerging. The small programme contingency is under pressure, as requests for additional capital funding are starting to emerge from the service. The risk of the plan shifting from balance to imbalance is now material. This is reflected in Risk 93 on the Health Board Risk Register |  |  |  |  |  |
| Specific Action Required (please choose one only) | Information | Discussion |  | Assurance | Approval |  |
|  | ☐ | ☐ |  | ☒ | ☐ |  |
| Recommendations | Members are asked to: - NOTE the month 3 reported position of the capital plan - NOTE the emerging funding risks and the material risk of the plan shifting from balance to imbalance - NOTE the mitigating actions that will require further exploration. - NOTE the contingency sum to maintain the balanced plan is £491k. |  |  |  |  |  |

QUARTER 1 CAPITAL UPDATE

- INTRODUCTION

To provide an update on the Quarter 1 financial performance of the Health Board’s capital programme.

- BACKGROUND

The Health Board approved a balanced capital financial plan for 2023/24 as part of the Recovery and Sustainability Plan submitted to Welsh Government (WG) in March 2023.

The plan included a positive uplift of 50%/£1.3m against the previous years reduction in discretionary capital of 24%/£2.671m (following the national £100m reduction in the core capital budget allocated to the Health and Social Care department within WG).

The national funding situation continues to be challenging, with very little uncommitted capital funding remaining; this could have an impact on not just the Health Board’s discretionary capital programme, which is primarily for replacement of the existing asset base, but also larger service continuity, service recovery and service change schemes, including those contained within the recently identified within the approved Health Board Estates Strategy.

The additional national slippage funding provided during Q4 in 2022/23 was much lower than expected from previous years, meaning little headway was made with high-risk backlog equipment replacement as would normally have been expected – which is having a large impact this year.

The approved plan also included the repayment of existing commitments from the All- Wales Capital Programme of £5m. These included: -

- Reprovision of funding for schemes that had slipped during the last quarter of 2022/23 and where the Health Board had to manage the slippage across years through its discretionary programme,

- Gamma Camera/SPEC-CT replacement in Morriston, where discretionary repaid £1.8m following agreement to use the WG funding to support the 2022-23 discretionary capital position.

- Over the last 2 years, discretionary funding has also been utilised to either enhance the funding provided by WG for some of the COVID recovery schemes or in some schemes provide the full funding. Although this pressure was mainly focussed on last year, the position today reflects the direction of resources to these key strategic projects.

The approved plan also includes income assumptions on the receipt of business case fees from WG and disposals proceeds.

Month 3 Position

The forecast outturn position reported at month 3 shows an overspend of £3.257m. Although allocations as shown below in table 1 are anticipated to provide a balanced position. There are emerging risks to this assumption because of the continuing national funding challenges and locally the impact of the reductions to the discretionary capital funding continue to have an impact. The ability to retain a balanced capital position is becoming increasingly challenging as there is very little remaining flexibility in the programme to manage emerging service and infrastructure risks.

Table 1 Month 3 Forecast Outturn Position 2023/24

Risks

The approved plan contained an assumption of additional income to offset planned in-year spend or the repayment of business case fees incurred in prior-years. An update on the probability of receipt is shown below in table 2.

Table 2 Anticipated Income 2023/24

There is a mixture of risks associated with the receipt of business case fees, dependent if they are for already approved cases where we are recovering already expended design fees (high/green) to those in medium and low which reflect spend on cases that are either submitted (Burns/ICU) or are planned to submit this year (Catheter Lab A etc).

As always there is a risk around timing. If a case can’t either be submitted this year or is submitted but not approved until next year. There is now a tangible emerging risk that due to the on-going national financial challenges, the confidence levels for the receipt of previously expended business case design fee income are lower than normal at this time of the year. These funding assumptions have been shared with WG officials and were discussed at the bi-monthly WG Capital Review Meeting held on 11th July 2023. WG have indicated that as the national funding challenges with capital are expected to remain for the medium term, they are considering the introduction of a prioritisation exercise using a Multi Criteria Decision Analysis to form a framework to support decision making in the future.  Although this is still subject to ministerial approval, there is an expectation that the framework will be issued in September.

In addition, there is a timing issue linked to the receipt of funding from the City Deal Campuses business case, which is subject to agreement between the Health Board and Swansea University on the secondary funding agreement for the Campuses business case.

Contingency

Due to a reduction in the funding requirement for a few schemes and agreement reached with WG to retain a £200k underspend on the national imaging allocation, there is now a much healthier contingency of £491k.

Overall Assessment

At this stage the relatively small allocations provided for estates, medical equipping and digital are holding firm. However, the CPG (Capital Prioritisation Group) is assessing capital bids of £4m for replacement items with a risk score of 16 and above. These will continue to be risk assessed through the CPG. However, given the current national funding constraints and the limited ability to cease spending on schemes due to most already being contractually committed or for high service risks, the risk of the plan shifting from balance to imbalance is material.

The remaining contingency is being held to mitigate the potential risks with the non-receipt of funding shown in table 2.

As it looks unlikely that any additional national funding will be released in the next few months, if the plan is to remain balanced within the resources provided, it would be prudent to explore further mitigations: -

- Charitable funds

- Slipping schemes

- Revenue solutions, in particular leases where value for money available. These would need the agreement of WG to provide technical capital funding, as all new leases are treated on-balance sheet following the introduction of IFRS 16 in the UK public sector from 1st April. There will of course then be an additional annual revenue payment.

The Health Board is already making use of, and actively investigating, the availability of alternative sources of funding, which include: -

- EFAB (Estates Funding Advisory Board. The plan includes the 2023/24 element of the approved £7.9 (of which 30%/£2.4m is a contribution from discretionary capital) over the next two years for high priority estates infrastructure replacement schemes.

- City Deal through the Campuses business case.

- Making good use of the new national funding streams being managed through the RPB Capital Group - Housing for Care Fund (HCF) and the IRCF (Integration and Rebalancing Capital Fund)

- Early discussions have commenced with WG on the ability to source 3rd party capital funding through power purchase agreements.

- Active discussions are taking place on the disposal of 3 parts of the Health Board Estate. If these were to proceed to completion this year, there is the potential to receive an additional £500k to £700k in addition to the assumed £200k included in the approved balanced plan.

- GOVERNANCE AND RISK ISSUES

There is an increased possibility that new service requests, including those with a high-risk score will be unable to be receive capital funding during 2023/24 within the capital resources made available to the Health Board. These risks will continue to be assessed through the Capital Prioritisation Group and raised up through the Management Board.

A new risk register entry (Risk 93) has been included in the Health Board risk register and is currently assessed as a 20 score risk.

- FINANCIAL IMPLICATIONS

The financial implications and funding risks are as detailed within the body of the report. In summary, the approved balanced capital plan is assuming additional funding of £3.257m, which has several emerging risks, including whether national funding is available for the repayment of business case fees.

Disposal income of £200k is also required to balance the plan.

The remaining contingency in the plan is £491k. Without additional funding support from WG and/or additional internal mitigations, further requests for capital funding may not be affordable with the allocated resources.

- RECOMMENDATION

Members are asked to:

- NOTE the month 3 reported position of the capital plan

- NOTE the emerging funding risks and the material risk of the plan shifting from balance to imbalance

- NOTE the mitigating actions that will require further exploration.

- NOTE the contingency sum to maintain the balanced plan is £491k.

| Governance and Assurance |  |  |  |
| --- | --- | --- | --- |
| Link to Enabling Objectives (please choose) | Supporting better health and wellbeing by actively promoting and empowering people to live well in resilient communities |  |  |
|  | Partnerships for Improving Health and Wellbeing |  | ☐ |
|  | Co-Production and Health Literacy |  | ☐ |
|  | Digitally Enabled Health and Wellbeing |  | ☐ |
|  | Deliver better care through excellent health and care services achieving the outcomes that matter most to people |  |  |
|  | Best Value Outcomes and High Quality Care |  | ☒ |
|  | Partnerships for Care |  | ☐ |
|  | Excellent Staff |  | ☐ |
|  | Digitally Enabled Care |  | ☐ |
|  | Outstanding Research, Innovation, Education and Learning |  | ☐ |
| Health and Care Standards |  |  |  |
| (please choose) | Staying Healthy |  | ☐ |
|  | Safe Care |  | ☐ |
|  | Effective Care |  | ☐ |
|  | Dignified Care |  | ☐ |
|  | Timely Care |  | ☐ |
|  | Individual Care |  | ☐ |
|  | Staff and Resources |  | ☒ |
| Quality, Safety and Patient Experience |  |  |  |
| Without additional funding support from WG, further requests for capital funding will not be affordable within the allocated resources. This may impact on new service requests for additional capital funding for estates, medical equipping and digital services. |  |  |  |
| Financial Implications |  |  |  |
| The financial implications and funding risks are as detailed within the body of the report. In summary, the approved balanced capital plan is assuming additional funding of £3.257m, which has several emerging risks, including whether national funding is available for the repayment of business case fees. The remaining contingency in the plan is £491k. Without additional funding support from WG and/or additional internal mitigations, further requests for capital funding may not be affordable within the allocated resources. |  |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |  |
| None |  |  |  |
| Staffing Implications |  |  |  |
| None |  |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |  |
| n/a |  |  |  |
| Report History |  | Approved Capital Plan (R&S Plan) Board March 2023 |  |
| Appendices |  | None |  |