| SWANSEA BAY UHB CHANGE PROPOSAL TEMPLATE |  |  |  |  |
| --- | --- | --- | --- | --- |
| PART 1: EXECUTIVE SUMMARY |  |  |  |  |
| Part 1a. Administration and Approval Information (To be completed by Authors) |  |  |  |  |
| Name of Change Proposal |  |  | Continuing Healthcare (CHC) Digital Case Management System – Options Appraisal and Recommendation |  |
| Exec Sponsor |  |  | Marie Davies |  |
| Author |  |  | Hannah Roan and Melanie Blake |  |
| System Programme Boards (select one) |  |  |  |  |
| ☐ | Urgent and Emergency |  |  |  |
| ☐ | Planned Care and Cancer |  |  |  |
| ☐ | Mental Health and Learning Disabilities |  |  |  |
| ☐ | Primary Care and Community |  |  |  |
| ☐ | Children & Young People, Perinatal and Womens’ Health |  |  |  |
| ☒ | Other – please state CHC Programme Board |  |  |  |
| Date approved by Programme Board |  |  |  |  |
| Alignment with Health Board Strategic Priorities/ Annual Plan Delivery (complete as required) |  |  |  |  |
| System Strategic Priority |  | System Work Programme |  | Delivery Action |
|  |  | CHC Programme |  | Key enabler for 26/27 CHC Delivery Programme. |
| What is the overall purpose of the proposal, i.e. what is it intending to achieve? |  |  | The overall purpose of this proposal is to seek approval to directly award a preferred digital case management solution, Access Adam, for Continuing Healthcare (CHC) and Complex Care. Access Adam will replace the current unsustainable and fragmented manual processes for case management, which include the limited functionality of the National Complex Care Database (NCCD). Its implementation aims to establish a single source of the truth, drive financial and operational sustainability, enhance governance, and ultimately improve patient care by providing real-time visibility into case status and costs, thereby fostering a more joined-up approach. Without intervention, reliance on the unsupported national system and locally-maintained spreadsheets presents an escalating patient safety, statutory compliance and financial risk that cannot be mitigated through process change alone. |  |
| Summary Financials (including any initial resource requirements and savings expected). See table below for including as an overview in this section, this needs to be completed and agreed with the relevant Finance Business Partner |  |  | The table below details the cost and projected savings profile for the recommended option. The investment comprises an upfront cost of £61,755 in Year 1, followed by annual costs of £40,275 for both Year 2 and Year 3. A benefits analysis indicates anticipated annual savings of £67,000, which will be realised on a quarterly basis. The licence costs for the initial three-year period were intended to be funded by Welsh Government through the Value and Sustainability Board. However, the costs submitted by the programme exceed the £500k allocation set aside for the digital solution. At a national CHC workshop held on 11 May 2026, Welsh Government officials confirmed that £500k remains available for 2026/27 and that the digital solution is now included within the newly established CHC workstream of the Value and Sustainability Board. Despite this, there remains uncertainty regarding the timing and distribution of funding to Health Boards. While it is likely that some, if not all, of the licence costs will be supported by Welsh Government, there will be ongoing recurrent costs that will need to be met by the Health Board. Given that a decision on national funding has been pending for over 12 months, this business case has been developed to enable progress and support timely implementation, rather than delaying further pending national confirmation. Furthermore, a request has been submitted for external funding via the Digital Priorities Investment Fund (DPIF) for 2026/27 which cover 12 months licence costs and some dedicated workforce resource. However, at the time of writing this case, the funding had not been agreed. In 2025/26, £102m was spent on commissioning packages for CHC/ complex care. The new system will be a key enabler to achieve future savings (i.e. from 2027/28) as a single digital platform allows packages to be commissioned, varied and reviewed in real time, preventing cost drift and retrospective surprises. It enables death and status notifications to be captured promptly, reducing overpayments. It provides the data needed to understand demand, cost and provider performance, supporting better market engagement and strategic commissioning. Given the scale and growth of CHC expenditure, even modest reductions in avoidable spend and administrative burden represent a strong return on investment. Funding the system would equate to a 0.06% CIP in year 1 and a recurring CIP of 0.04% from year 2 onwards. |  |
| Summary Workforce Requirements (including role redesign/ training etc) |  |  | During the proposed 6-8 month implementation period, key personnel will be required to commit dedicated weekly time, with some individuals potentially fulfilling multiple roles. This commitment includes: - SRO (Exec Sponsor) - up to 0.5-1 hour per week - Project Manager - 2-3 days per week - Clinical Operational Leads/Practitioners - 2-4 hours per week - Finance and Commissioning – 2-3 hours per week - Digital/IT Lead - 2-3 hours per week - IG/Data Protection – 1-2 hours per week - Data quality/analyst – 3 days per week - System Administrators/Super users – 2-3 hours per week - Wider end users - 0.5 days per user (training only) Beyond these time commitments, training will be crucial for all staff, particularly clinical and finance teams, to ensure effective system adoption, address potential skill gaps, and maximise the benefits of the new digital solution. A request has been submitted for external funding via the Digital Priorities Investment Fund (DPIF) for 2026/27 which will cover some of the workforce requirements however, at the time of writing this case, the funding had not been agreed. Therefore, it is anticipated that the resources required for implementation will come from existing resources within the Health Board. |  |
| Summary Digital Requirements |  |  | Cloud‑hosted Access ADAM solution potential integration to existing SBUHB systems (i.e. RIO- funding for Rio for 26/27 and 27/28 will be forthcoming nationally or locally via business cases ). Requires secure data migration from legacy spreadsheets, compliance with NHS Wales information governance and cyber security standards, and role‑based user access. No local capital infrastructure required. Supplier‑led implementation including mapping , testing and assurance. The supplier will also provide ongoing system support and maintenance. BAU support would be the responsibility of the commissioning, finance and operational teams within the Service Groups with support received via the Supplier. |  |
| Summary of Benefits and Impact |  |  | Implementation of Access Adam is foundational to delivering coordinated, high-quality care in the community and to unlocking targeted interventions for these complex, often vulnerable, cohorts. By enabling a deeper understanding of demands, cost pressures, and service risks, it drives measurable improvements in quality, performance, and patient experience – delivering safer, more efficient, and equitable clinical services for NHS Wales. This will significantly enhance auditability, reporting, and governance, while providing real-time visibility into case status and costs. The platform will mitigate retrospective cost risks, streamline processes and ultimately improve patient care. The system will also aid in the management of Direct Payments which is a new requirement of the Health Board as the system will aid in the tracking of applications through the consideration process and the accurate financial management of payments. Furthermore, Access Adam is expected to enhance staff efficiency and consistency, delivering quantified operational and financial benefits over the initial three-year period. These are estimated at a net benefit of £61,650 against a fixed investment of £142,235. While this equates to a calculated return on investment of 43.3% and a payback period of 21.3 months, it is important to note that the identified benefits are non-cash releasing in nature. Although the efficiency gains could theoretically translate into reductions in whole-time equivalents (WTE), in practice these benefits are realised as relatively small time savings across multiple roles and teams. As such, they do not directly result in immediate cashable savings. Instead, the benefits should be understood as creating capacity within existing resources. This will enable services to operate more efficiently, and, over time, inform workforce redesign—particularly where vacancies arise—ensuring posts are reviewed and aligned to the new digital model before recruitment decisions are made. Crucially, the primary value of Access Adam extends beyond these quantified efficiencies. The system is a key enabler for the wider CHC Transformation Programme. The Health Board has largely exhausted opportunities to deliver further savings within the constraints of the current operating model. Transitioning to a more strategic, data-driven commissioning approach is therefore dependent on implementing a robust digital solution capable of capturing accurate, real-time information on demand, activity, and provider costs. In addition, the development of a new operating model has been identified as a key strategic priority within PCTSG. Successful implementation of Access Adam is fundamental to realising the full benefits of this model, providing the necessary infrastructure to support improved governance, financial control, and commissioning effectiveness. Furthermore, digitisation alone will not solve provider market inflation, but it will materially improve Swansea Bay’s ability to manage it which is a core focus of the CHC programme. The identified savings are based solely on evidenced activity. Benefits relating to brokerage, market management, and cost avoidance have been excluded, as these would be realised through the enhanced version of Access Adam. At present, the Health Board does not have the necessary infrastructure in place to fully utilise and maximise the benefits of the enhanced system; therefore, it has not been considered a viable option at this time. However, it is anticipated that a further business case may be developed to support implementation of the enhanced version once the Health Board has the capacity to fully leverage the brokerage functionality. |  |
| What are the risks and issues of non-approval of the proposal (e.g. what risk is this intending to address?) |  |  | Non-approval of this proposal carries significant risks across governance, operational, and financial domains, perpetuating the very challenges this solution aims to address. Specifically, the risks include: - Governance: Continued reliance on fragmented, manual systems will maintain information risks, leading to a persistent lack of data integrity, robust audit trails, and consistent reporting. This undermines accountability and compliance. - Operational: The absence of a unified digital workflow will result in ongoing case delays, making it increasingly difficult to meet the statutory 8-week framework requirement. This will continue to frustrate the progress of Multi-Disciplinary Teams (MDTs), Decision Support Tools, and evidence gathering. - Financial: A sustained lack of real-time information will severely undermine financial oversight, leading to delays in reporting care package changes and an increase in avoidable overpayments. Complex retrospective CHC claims will persist, and rising occupancy and case complexity will further escalate costs. Without timely data on activity, cost, and outcomes, SBUHB's negotiation power with providers will remain significantly weakened. |  |

| Part 1b: Scrutiny and Approval Process (To be completed by PFSG) |  |
| --- | --- |
| Planning |  |
| Is the proposal clearly included in the Annual Plan? If yes give details, e.g. Delivery Action reference number where this is available. |  |
| Is there other Parties sign up given where required? | [Y/N |
| Is there a realistic benefits realisation plan? | [Y/N] |
| Finance & Capital |  |
| Has funding been identified (Revenue) | No |
| If Yes – Total identified | £ |
| Has funding been identified? (Capital) | No |
| If Yes – Total identified | £ |
| If funding from designated allocation what is the current status of that allocation? | Remaining allocation: |
|  | Total funding for this Business Case: |
|  | Remaining allocation if BC approved: |
| Workforce |  |
| Does the case contain a realistic workforce plan? | [Y/N] |
| PFSG and PFAG Approval |  |
| Date reviewed by PFSG | Click or tap to enter a date. |
| Date released from Scrutiny (if different from above) |  |
| Date to PFAG |  |
| PFAG Decision |  |
| Date expected to Management Board for final approval |  |

PART 2: PROPOSAL DETAIL

Table of Contents

A.	STRATEGIC Fit	9

B.	Case for Change	9

C.	PREFERRED OPTION SUMMARY	11

D.	IMPACT & ASSURANCE SUMMARY	16

E.	BENEFITS REALISIATION AND MONITORING	24

F.	MONITORING & EVLUATION PLAN	27

G.	RECOMMENDATION AND DECISION SOUGHT	29

H.	Appendices	29

PART 2 – PROPOSAL DETAIL

# STRATEGIC Fit

This proposal aligns closely with SBUHB’s wider digital and service transformation programme. As part of their wider digital strategy, the Health Board has strategically invested in key platforms to enhance service delivery and integration across various service groups. These platforms are provided by Access group, and include:

- Rio: Mental Health and Community Services (limited to 20 teams)

- AICP: Shared care record that enables information to be shared across organisational and professional boundaries.  SBUHB is currently only contracted for AICP to work across Rio and Mosaic, no discussions have commenced regarding incorporating Adam into however, this could be something to explore in the future (depending on cost)..

CHC is well positioned to benefit from the foundations already being established, using the same principles of integrated records, shared workflows and improved visibility to support more joined-up care. Patient outcomes would be significantly enhanced by a more integrated working approach.

At a national level, Welsh Government is also encouraging greater consistency and sustainability in CHC and integrated care, supported through Connecting care and emerging national business cases. As this direction continues to develop, SBUHB has an opportunity to ensure its CHC service is digitally enabled in a way that complements both regional collaboration and future national models.

Aligning CHC with the Health Board’s existing digital architecture (i.e. Rio, Mosaic, AICP) would therefore build on current investment, improve collaboration between services, and support a more coherent, integrated approach to care delivery, commissioning and financial control and allow opportunity to use the increased scale to negotiate better rates with Access group.

# Case for Change

SBUHB is responsible for commissioning and managing a wide range of complex care packages, including CHC, Section 117, jointly funded, Direct Payments and FNC-funded care, across residential, nursing, and domiciliary care settings. This complex delivery requires extensive coordination between acute wards, community teams, mental health services, local authorities, and an increasingly stretched independent provider market.

CHC currently relies on a combination of spreadsheets, manual processes and limited digital tooling. While the National Complex Care Database (NCCD) is used as the financial system for CHC, primarily for invoicing and payment, it does not support the full clinical and commissioning workflow. Consequently, essential information such as eligibility, package type, funding splits, review dates, and case status is fragmented across multiple spreadsheets and email trails for each individual. This creates operational inefficiencies, delayed cases, data quality risks, lack of financial reconciliation to commissioned care, and poor interoperability with core clinical systems.

The absence of a single reliable record of a CHC case from referral through to ongoing review is unsustainable given rising demand, constrained provider markets, and increasing scrutiny on value for money. The lack of financial oversight, caused by lack of real-time information, results in avoidable overpayments that take many months to resolve and poorly positions SBUHB to strategically manage evolving pressures in the market, such as high occupancy, reduced supply, increasing complexity, inflationary pressures and rising costs.

Failure to implement a new, unified digital solution would risk the ability of SBUHB to consistently capture and report information required for the forthcoming performance framework for CHC and Funded Nursing Care (FNC), implementation of the new Escalating Concerns Code of Practice (came into force on 1st April 2026) and reporting requirements for the National Framework for Commissioning Care and Support.

The proposal seeks approval to implement a digital case management system for packages of commissioned care across the health board.  A key aim is to strengthen governance and financial controls while supporting a shift towards a more outcome-focused commissioning.  By providing real time visibility of assessed need, commissioned care, costs and review points, the proposed system will enable more consistent decision-making, improved contract monitoring and greater assurance that commissioned support is person-centred, proportionate and delivers value for money.

The system will also strengthen market management by providing improved visibility and intelligence on provider activity, costs and delivery patters across the independent sector.  By consolidating care package, cost, review and outcome data into a single system, the Health Board will have a clearer, real-time understanding of demand, placement trends, levels of one-to-one provision and cost variation between providers. This will enable more informed engagement with the market, support benchmarking of price and provision, and allow commissioners to identify emerging pressures, capacity risks or areas of inconsistency at an earlier stage. Over time, this improved intelligence will support a more strategic and proactive approach to market management, enabling the Health Board to challenge unsustainable cost growth, reduce reliance on reactive placements, and work with providers to shape provision that better aligns with assessed need, outcomes for individuals and value for money.

Evidence gathered from system users across CHC, Long Term Care, MH/LD, Nursing, Commissioning and Finance demonstrates that the National Complex Care Database (NCCD) is no longer fit for purpose as the core digital platform supporting CHC and complex care pathways.

While NCCD is currently used as a financial recording tool, its functionality is limited and it does not support end-to-end case management, review tracking, or reliable reporting. As a result, the Health Board relies heavily on manual workarounds, including multiple locally maintained spreadsheets and shared drives, to manage referrals, reviews, one-to-one care, CHC, FNC, Section 117 cases, joint funding arrangements and performance reporting.

Frontline staff reported that information relating to a single CHC case is routinely duplicated across multiple systems, including NCCD, SharePoint folders, email chains and spreadsheets. In Long Term Care alone, staff identified a minimum of 4–6 spreadsheets in routine use, with additional spreadsheets maintained by finance teams, and MHLD teams, significantly increasing the risk of data inconsistency, error and loss of institutional knowledge.

Critically, the NCCD system is unsupported, with no identified system owner and no clear escalation route should the system fail. Staff confirmed that if the system were to break or become unavailable, there is no formal support arrangement in place to resolve issues. This presents a material operational and governance risk given the statutory and financial importance of CHC activity.

# PREFERRED OPTION SUMMARY

Options appraisal

Option 1: Do Nothing (Maintain Current Operating Model)

Description

SBUHB would continue to operate CHC using the existing combination of NCCD (National Complex Care Database), spreadsheets, SharePoint, email and paper-based processes.

Costs

| Financial Year | Cost |
| --- | --- |
| Year 1 | £0 |
| Year 2 | £0 |
| Year 3 | £0 |
| Total (3 Years) | £0 |

Benefits

- No implementation cost or capital commitment.

- No immediate disruption to staff or providers.

- Maintains familiar local workarounds and informal processes.

- No dependency on supplier onboarding or data migration.

Limitations / Risks of the Current Operating Model (NCCD)

- Inefficient, manual workflows across referrals, case management and finance that are primary sources of error, delay and extensive rework or reconciliation

- Severe data fragmentation, with CHC information spread across NCCD, spreadsheets, SharePoint folders, emails and personal records

- Referral delays and administrative burden caused by unstructured email submissions, incomplete documentation and lack of workflow controls

- Inefficient and high-risk processes relying on email, with limited visibility, tracking or management oversight

- Organisational vulnerability arising from over-reliance on staff memory, local workarounds and personal relationships rather than auditable system-based processes

- Weakened governance and internal controls due to the absence of real-time visibility of case status, reviews and costs, and reliance on spreadsheets as control mechanisms

- Escalating financial exposure, including retrospective corrections, overpayments and inefficiencies driven by delayed or inaccurate information

- Unsupported and inflexible legacy system, with:

  - No active supplier support or development roadmap

  - No ability for the Health Board to configure or amend the system to meet changing policy, operational or reporting requirements

  - Basic operational changes (e.g. adding Local Authorities for out-of-area placements) being time-consuming and difficult

- Restricted and unreliable reporting capability, where:

  - Only current financial-year data can be extracted

  - Deceased (RIP) cases are excluded, resulting in inaccurate totals

  - Reports cannot be reliably filtered by geography or service type (e.g. Swansea vs Neath Port Talbot; Swansea Bay vs Bridgend; CHC vs MHLD)

  - Whole-system reports include inappropriate cases and require manual cleansing before use

- As a result, NCCD is not used as the primary reporting source for:

  - Performance and Assurance meetings

  - Legislative Assurance requirements

  - FOIs and audit returns

- Manual spreadsheet-based reporting is therefore required, increasing staff workload, reducing data confidence and weakening assurance.

Option 1 is not considered viable as it fails to address known patient safety, statutory compliance and financial control risks, and relies on an unsupported national system that cannot be assured.

Option 2: ADAM (The Access Group)

Description

Access ADAM is an end-to-end digital platform for CHC case management. It would digitise referrals, checklists, DSTs, case management, reviews, provider records, contracts and invoicing, creating a single system of record. Additionally, it provides full interoperability with existing digital architecture, RIO.

Costs

| Financial Year | Cost |
| --- | --- |
| Year 1 | £61,755 |
| Year 2 | £40,275 |
| Year 3 | £40,275 |
| Total (3 Years) | £142,305 |

Benefits

- Full interoperability with RIO

- Establishes a unified 'single source of truth' for all CHC patient and funded package information.

- Removes reliance on spreadsheets and paper-based workflows.

- Improves auditability, reporting and governance, streamlining processes.

- Enables real-time visibility into case status, reviews, and associated costs.

- Improves patient care with a more joined up approach with Local Authorities.

- Mitigates retrospective cost risks via structured change controls.

- Achieves strategic alignment of CHC processes with SBUHB’s broader digital architecture

- Improves staff efficiency and consistency without fundamentally changing commissioning approach.

- Will support the Health Board will the implementation of Direct Payments as it will help track patients through the process.  The system will also support the recording and reporting of the national measures for Direct Payments which if done manually will be very time consuming.

Non-quantifiable but material benefits

Patient Safety & Statutory Compliance

- Automated review scheduling and alerts reduce risk of missed CHC reviews

- Reduced risk of eligibility drift and inappropriate ongoing funding

- Improved compliance with CHC National Framework

Financial Risk Reduction

- Earlier identification of package changes and cessations

- Reduced likelihood of large-scale invoice disputes (e.g. disputes approaching £1m with single providers)

- Improved audit trail for decision-making

Workforce Resilience

- Reduced reliance on individual knowledge and spreadsheets

- Improved onboarding/offboarding through role-based access

- Improved business continuity

- Access to training

Commissioning & Assurance

- Single, trusted dataset for:

  - Internal Audit

  - Wales Audit Office

  - FOIs

  - Performance & Assurance Committees

- Improved ability to challenge and negotiate with providers using accurate, timely data

Access Group have worked with operational, finance and commissioning teams to develop the following benefits analysis which shows the anticipated return on investment.  However, further work is required to test these assumptions and as the efficiencies will be seen through small percentage reduction in workforce time across multiple teams, it is not realistic to claim that WTE will be reduced.  Instead, the main benefit will be that current capacity will be optimised and that utilisation of the system needs to be factored into future workforce redesign within the teams.

Furthermore, the key benefit is that the system is a key enabler for the wider CHC Transformation Programme which has the potential to result in recurring savings for the Health Board from 2027/28 onwards.  This will be achieved through implementation of an optimal operating model for Long Term Care, strengthened commissioning processes and better performance/ contract management utilising accurate information.

Limitations/ Risks

- Requires upfront implementation effort, training and change management within current workforce capacity

- Provider onboarding is required.

- Limited wider impact as it does not, on its own, address wider market pricing pressures or automate commissioning decisions.

- Narrow benefit focus as the primary benefits focus on control, visibility and efficiency

Option 3: ADAM with Commissioning Capability (Enhanced Option)

Description

This option builds on Option 2 by enabling the Access Group’s Dynamic Purchasing System (DPS), extending beyond case management into automated commissioning, contracting and provider payment.

Costs

| Financial Year | Cost |
| --- | --- |
| Year 1 | £79,750 |
| Year 2 | £79,750 |
| Year 3 | £79,750 |
| Total (3 Years) | £239,250 |

Benefits

- All benefits of Option 2.

- Establishes structured and transparent commissioning frameworks across all independent providers.

- Enables competitive placement offers based on price, quality, geography and CIW status.

- Reduces reliance on email brokerage and informal negotiation.

- Provides a proactive mechanism for strategic market pressure management, moving beyond reactive responses.

- Increases invoicing accuracy, mitigating financial discrepancies.

- Demonstrates increased acceleration in care commissioning, substantiated by evidence from comparable regions.

- A Patient Portal which is being used in England for Personal Health Budget. This will aid the Health Board with implementing a system for Direct Payments from 1st April 2026.

Limitations/ Risks

- Incurs a higher annual operational cost compared to Options 1 and 2.

- Demands a more substantial change management effort.

- Requires stronger commissioning and contract management capability internally, which is not currently present

- May impact use/duplicate some functionality of recently commissioned CareCubed costing benchmarking tool

PREFERRED OPTION:

It is recommended that the Committee approve ADAM (Option 2) as the preferred CHC digital solution for SBUHB.

This digital platform will digitise assessments, provide real-time reporting, and ensure compliance with NHS CHC guidelines. It is anticipated to take 6-8 months for implementation once the contract has been signed.

Implementing ADAM enhances efficiency, compliance, and financial oversight, while reducing administrative workload and errors through automation. It integrates with Rio and Mosaic, provides real-time cost visibility for improved budget management, and streamlines processes to reduce delays, benefiting individuals and families.

While a full commissioning package (Option 3) is an aspiration, approval is currently sought for Option 2. This is a necessary first step to modernise our complex care service and enable a move to the new CHC operating model.

The evidence from operational, clinical and finance teams clearly demonstrates that continuing to rely on the National Complex Care Database presents escalating governance, financial and patient safety risks. The system is unsupported, inflexible and incapable of meeting modern reporting, commissioning and assurance requirements. Incremental workarounds have reached the limits of sustainability. A transition to a modern, supported digital case management solution is no longer optional but essential to ensure statutory compliance, financial control and safe patient care.

Dependencies:

Successful implementation relies on dedicated effort for system configuration, data migration, comprehensive staff training, effective change management, and provider onboarding. It is interlinked with SBUHB's wider digital transformation programme.

While the primary implementation effort lies with the provider, successful transformation requires internal resource. The following resource requirements have been supplied by Access Group however, these are estimates and further quantification/ testing of these assumptions will be required prior to implementation (i.e. process mapping/ change management).

Key personnel, potentially a single individual fulfilling multiple roles, will be required to commit weekly time:

- SRO (Exec Sponsor) - up to 0.5-1 hour per week

- Project Manager - 2-3 days per week

- Clinical Operational Leads/Practitioners - 2-4 hours per week

- Finance and Commissioning – 2-3 hours per week

- Digital/IT Lead - 2-3 hours per week

- IG/Data Protection – 1-2 hours per week

- Data quality/analyst – 3 days per week

- System Administrators/Super users – 2-3 hours per week

- Wider end users - 0.5 days per user (training only)

Summary of Internal Resource Requirement:

| Resource Category | Indicative Commitment |
| --- | --- |
| SRO | Minimal (oversight only) |
| Project Management | 0.3-0.4 WTE |
| Clinical/Operational | Small, time-limited input |
| Finance/Commissioning | Targeted assurance input |
| Digital/IG | Light-touch, front-loaded |
| Data | Targeted, data migration input |
| Training/Super Users | Time-limited, sustainability focused |

This structured involvement ensures effective oversight, configuration, and user acceptance throughout the implementation period.  The supplier project lead (Access) will provide a full-time post for the duration of the implementation plan.

It should be noted that for some roles, the level of input required will be shorter and more intense than others.  For example the project manager will have consistent input during and post implementation however, subject matter experts from the Service Groups and Corporate Finance are likely to have periods of intense commitments which will affect their BAU activities.

# IMPACT & ASSURANCE SUMMARY

This section summarises the key impacts, considerations, and requirements for successfully delivering the preferred proposal (Option 2):

| Impact Assessment |  |
| --- | --- |
| Quality AND SAFETY: |  |
| Impact | Significant enhancement of data quality and patient safety through the establishment of a single source of truth. This will lead to more accurate eligibility assessments, care package management, and reviews, reducing errors and improving decision-making. Evidence from clinical and operational staff demonstrates that NCCD does not provide effective review management functionality. While review dates can be manually recorded, the system does not: - Provide automated alerts for: - 3-month CHC reviews - Annual reviews - Generate lists of: - Overdue reviews - Reviews due by service area or care setting As a result, review tracking is maintained using manual spreadsheets, requiring regular reconciliation against NCCD. Staff reported instances where cases dropped off spreadsheets entirely, increasing the risk of: - Missed statutory reviews - Eligibility drift - Continued funding where needs may have reduced - Breaches of the CHC National Framework This represents a patient safety risk, a financial risk, and a compliance risk, particularly given increasing CHC scrutiny at regional and national level. Furthermore, Deloitte have identified the risk associated with the current NCCD system and have also identified a new digital system as a key enabler for the wider CHC Transformation Programme such as implementation of a new operating model in PCTSG. |
| Considerations | Ensuring the accuracy and completeness of data migrated from legacy systems. |
| Requirements | Strong data migration strategy with thorough validation; comprehensive user training; and clear data governance. Ongoing support from Health Board’s Digital Team following implementation as part of BAU. |
| Equality and diversity: |  |
| Impact | Improved consistency and fairness, through the reduction on the reliance on individual interpretation and local workarounds. |
| Considerations | Ensuring the system design is inclusive and accessible for all staff, regardless of digital literacy or specific needs. |
| Requirements | Development of accessible training materials and ongoing monitoring to address any inequalities. |
| workforce: |  |
| Impact | Increased staff efficiency and reduced administrative burden by eliminating manual processes. Staff can redirect time from administrative tasks to higher-value activities. |
| Considerations | Managing change impact, ensuring adequate training for all users, and addressing potential skill gaps. Resource allocation for project management and backfill during training periods. |
| Requirements | A dedicated change management plan; training programmes for all staff; clear communication strategy outlining benefits and addressing concerns. |
| financial: |  |
| Capital | No capital requirements. |
| Revenue | Initial investment of £61,755 in Year 1 for system implementation. Ongoing annual licensing and maintenance costs of £40,275 from Year 2 onwards. Given the scale and growth of CHC expenditure, even modest reductions in avoidable spend represent a strong return on investment. |
| Considerations | Accurate budget allocation ensuring the realisation and tracking of projected financial benefits. |
| Requirements | Secure funding approval; financial tracking and reporting. |
| digital / infrastructure: |  |
| Impact | Modernisation of the CHC service's digital infrastructure, providing a stable and integrated platform. This aligns with SBUHB’s wider digital transformation programme. |
| Considerations | Compatibility with existing SBUHB IT infrastructure and systems. |
| Requirements | A detailed assessment and integration plan; adherence to SBUHB's policies; dedicated IT support resources for deployment and ongoing maintenance. |
| Sustainability / climate: |  |
| Impact | Reduction in paper consumption, printing, and physical storage requirements due to the digitisation of referrals, DSTs, invoicing, and case management records. This contributes to a smaller carbon footprint and reduced waste. Potential for reduced travel for some administrative tasks or meetings if digital collaboration tools are fully utilised |
| Considerations | - The energy consumption of the new digital infrastructure (servers, network equipment, end-user devices) and the data centre hosting the Access Adam platform. - The environmental impact of the disposal of any legacy hardware or paper archives. - The procurement policies of the Access Group regarding sustainable IT practices. |
| Requirements | - Adherence to SBUHB's green IT and environmental sustainability policies. - Prioritisation of energy-efficient hardware and software solutions. - Implementation of a "digital-first" policy for all CHC documentation and communication. - Secure and environmentally responsible disposal plan for any displaced physical records or IT equipment. |
| business continuity / resilience |  |
| Impact | Enhanced data resilience through centralised digital storage and robust backup mechanisms, reducing the risk of data loss associated with fragmented manual systems. Improved ability to maintain critical CHC operations during unforeseen disruptions (e.g., power outages, severe weather, pandemics) due to potential for remote access and a single, accessible system. |
| Considerations | - Dependency on the availability and reliability of the Access Adam platform and underlying IT infrastructure (network, power, internet connectivity). - The robustness of the Access Group's own business continuity and disaster recovery plans. - Cybersecurity risks associated with a centralised digital system and the need for stringent protective measures. - Ensuring staff are trained on business continuity procedures related to the new system. - Post implementation BAU would be the responsibility of commissioning, finance and operational teams with support from the supplier. |
| Requirements | - Embedding of Access Adam's operational procedures into SBUHB's overarching Business Continuity Plan (BCP). - Establishment of clear Service Level Agreements (SLAs) with the Access Group regarding system uptime, data backup frequency, and disaster recovery time objectives and recovery point objectives. - Implementation of robust cybersecurity measures, including regular penetration testing and adherence to SBUHB's information governance and security policies. - Development of offline access or manual workaround procedures for critical functions in the event of system unavailability. |
| risk assessment: |  |
| Key risks identified | The implementation of Access ADAM introduces a number of material delivery and assurance risks, primarily associated with the complexity of transitioning from a fragmented legacy environment: - Data Migration Complexity and Data Integrity Risk: Migration of CHC data from the National Complex Care Database (NCCD) and numerous locally maintained spreadsheets (across CHC, LTC, MHLD and Finance) presents a high-complexity risk. Data is currently inconsistent, duplicated, incomplete and stored across multiple formats, with no single authoritative dataset. There is a significant risk of: - Data loss, corruption or incomplete transfer during migration - Inaccurate mapping of key fields (e.g. eligibility, funding splits, review dates, provider details) - Failure to reconcile financial and operational records, leading to incorrect ongoing payments or reporting errors - Data Quality and Reconciliation Risk: Existing data quality issues (arising from manual processes and multiple spreadsheets) may be embedded into the new system if not addressed prior to migration. This includes: - Duplicate or conflicting records - Missing historic decisions and audit trails - Misalignment between NCCD financial data and operational case records - Resource and Capacity Risk: Implementation requires significant input from operational, finance, digital and data teams within current resources. There is a risk that: - There will be periods of intense work/ commitment from HB teams for defined periods of time. As this will need to be found within current resources, there is a risk that BAU will be affected. - Competing priorities limit availability of key staff - Insufficient dedicated data resource delays migration and validation - Reliance on a small number of Subject Matter Experts creates delivery bottlenecks - Provider Engagement and Adoption Risk: Transition to a new digital system will require onboarding and changes to existing processes. There is a risk of: - Continued reliance on manual processes if adoption is incomplete - Change Management and Workforce Adoption Risk: Staff are transitioning from highly manual, locally adapted processes. Risks include: - Resistance to change or inconsistent adoption - Training gaps impacting data quality and system use - Initial productivity dip post go-live - Programme Delivery Risk (Timescales and Dependencies): The programme is dependent on multiple interrelated workstreams (configuration, migration, training). There is a risk of: - Slippage in key milestones - Go-live delays if assurance thresholds are not met |
| Mitigations | Mitigation of these risks will be managed through a structured, assurance-led implementation approach, with particular focus on data, integration and governance: - Robust Data Migration Strategy (Critical Control) - Establish a dedicated data migration workstream with named data lead and analyst resource - Full data mapping exercise across all source systems (NCCD, spreadsheets, finance records) - Data cleansing and standardisation prior to migration, including removal of duplicates and validation of key fields - Multiple test migrations with reconciliation against source data - Formal clinical, operational and financial sign-off prior to go-live - Retention of legacy data sources for audit and contingency - Data Quality Assurance and Governance - Implementation of data validation rules, mandatory fields and structured workflows within ADAM - Establishment of clear data ownership and stewardship roles - Ongoing data quality monitoring and reporting post go-live - Alignment with Information Governance and audit requirements - Dedicated Programme Governance and Resourcing - Formal programme governance structure, including risk and issue log, reporting to CHC Programme Board - Allocation of protected time for key roles, including data, finance and operational leads - Use of supplier implementation expertise alongside internal leadership - Phased and Controlled Implementation Approach - Phased rollout (e.g. by cohort, function or service area) to reduce risk - Controlled go-live with enhanced support and monitoring - Defined go/no-go criteria, particularly for data integrity and system readiness - Comprehensive Training and Change Management - Role-based training tailored to clinical, commissioning and finance users - Development of super user network - Ongoing user support and feedback loops post go-live - Peer support group to be established with other Health Boards implementing Adam to share experience, processes and possibly resource. - Post Go-Live Stabilisation and Assurance - Enhanced monitoring during initial live period (data accuracy, reviews, payments) - Rapid issue resolution and system optimisation - Formal post-implementation review and assurance reporting |

Overview of risks associated with not implementing the system:

Failure to implement a modern, supported digital case management system for CHC would leave the Health Board reliant on an unsupported legacy system and fragmented manual processes that are no longer fit for purpose. Maintaining the current operating model presents material and escalating risks to patient safety, statutory compliance, financial control, governance and organisational resilience that cannot be adequately mitigated through incremental process change or local workarounds.

Contracting, Financial and Legal Risks

Without a unified digital system, SBUHB will continue to commission and manage care packages without effective contractual or financial control, resulting in:

- No single authoritative contractual record, with terms, rates, uplifts and variations held across emails and spreadsheets, leading to inconsistent application of rates across equivalent providers

- Uncontrolled contract drift, where changes to care packages are implemented operationally without timely contractual or financial reconciliation, delayed recognition of escalations or reductions, and limited clarity on intended outcomes or rationale for commissioned levels of one-to-one care

- Weak audit trails, significantly reducing the ability to evidence when, how and why decisions were made, increasing exposure to provider disputes, appeals and legal challenge

- Ongoing unlawful or incorrect payments, including payments continuing beyond eligibility or agreed durations, retrospective identification of overpayments, and heavy reliance on a small number of staff to reconstruct historical evidence

As a result, the Health Board absorbs financial and legal risk that should properly sit with providers, weakening assurance and control.

Commissioning and Value-for-Money Risks

The absence of a digital case management system materially weakens the Health Board’s commissioning function, creating:

- Reduced negotiating power with providers, due to lack of real-time insight into true cost, occupancy, demand and provider performance

- Reactive rather than strategic commissioning, with placement decisions driven by urgency and availability rather than value, outcomes or affordability

- Inability to robustly evidence value for money, limiting confidence in commissioning decisions and undermining assurance over the relationship between cost, need and outcomes

- Poor readiness for future commissioning models, delaying the maturity of the commissioning function compared with peer organisations

In addition, the NCCD data structure does not reflect the complexity of modern CHC commissioning. Key categories — including Section 117, joint funding splits, domiciliary versus residential care, Fast Track pathways, one-to-one care and specialist enhancements — are either absent or captured only as free text. This prevents meaningful interrogation of activity and spend, resulting in duplicated spreadsheets, increased error risk, reduced confidence in data, and weakened commissioning assurance, particularly for complex MHLD packages.

Financial Control and Invoice Management Risks

The current invoice management model remains highly manual and resource-intensive:

- Approximately 18,500–19,000 invoices are processed annually

- Invoices are received via shared mailboxes and manually validated and entered into NCCD line-by-line

- There is no provider portal, automated invoice matching, or visibility of agreed rates

This contributes directly to:

- Ongoing avoidable overpayments due to delays in reflecting suspensions, reductions or cessations

- Retrospective financial corrections that are slow and resource-intensive

- Significant invoice disputes, including cases where substantial sums remain outstanding with individual providers

- Systemic inefficiency, with finance, commissioning and operational teams focused on reconciliation rather than proactive financial control

These risks escalate as demand and case complexity increase and cannot be resolved within the current system architecture.

Quality, Compliance and Patient Safety Risks

NCCD does not support automated review tracking, alerts or oversight of overdue reviews. As a result:

- Statutory reviews are missed or delayed

- Eligibility drift occurs, with funding continuing by default rather than decision

- Increased challenge from Local Authorities, individuals and families

- Heightened reputational risk and regional/national scrutiny

This represents a direct patient safety risk, alongside material financial and statutory compliance risk.

Workforce, Access and Business Continuity Risks

Current system access arrangements are informal and locally managed, with no standardised onboarding or offboarding. Combined with reliance on manual workarounds, this creates:

- Information governance risk

- Business continuity risk, particularly when key staff leave or are absent

- Reduced organisational resilience and increased staff burnout due to repetitive, low-value administrative work

A modern, role-based access model with auditable user management is required to mitigate these risks.

Financial Summary:

ADAM (Option 2) is the recommended and necessary first step, delivering significant strategic value through its interoperability with RIO and strong alignment with the Health Board’s digital strategy. While the enhanced ADAM commissioning option (Option 3) offers the potential for substantial medium to long-term financial and operational benefits, subject to benefits realisation assurance, it represents a higher cost investment and greater implementation complexity, positioning it as a future aspiration rather than the immediate priority.

| Option | 3-Year Cost | Impact | 3 year-Financial savings |
| --- | --- | --- | --- |
| Do Nothing | £0 | None | None |
| ADAM | £142,305 | Medium/High | £61,650 |
| ADAM + Commissioning | £237,750 | Medium/High | Access Group estimated a potential saving of £1.5m (however delivery capability not present) |

# BENEFITS REALISIATION AND MONITORING

The table below identify the measurable benefits and owners in alignment with the Health Board Benefit Realisation Framework. The benefits are based on the assumption that no integration will be required with other Health Board digital systems.  There is likely to be further benefits (and associated costs) linked to system interoperability/ integration (i.e. Rio) however, this is not within the scope of this case.

| Benefits Register |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Identification |  |  |  |  |  | Prioritisation |
| Benefit ID | Benefit Description | Type of Benefit | Measure | Baseline Value | Target Value | Relative Importance |
| CHCB1 | Compliance with statutory reviews to ensure commissioned service remains fit for purpose | Governance | % of cases reviewed within statutory timescales | Current baseline | ≥95% | Vital |
| CHCB2 | Ensuring that individuals remain eligible for CHC funding | Governance | Number of overdue reviews | Baseline | Reduction trend | Vital |
| CHCB3 | Faster decision-making due to streamlined processes and tracking of patient through pathway and trigger points | Operational | 50% reduction in number of retrospective claims | 42 (2024/25) | 21 | Vital |
| CHCB4 | Improved invoice accuracy | Operational | Invoice queries per month | ~200/month | Near zero | Vital |
| CHCB5 | Faster invoice processing | Operational | Manual invoices processed | ~18,500/year | Significant reduction | Moderately Important |
| CHCB6 | Reduced administrative burden associated with data requests | Operational | Time spent on FOIs/audit returns | Baseline | Material reduction | Moderately Important |
| CHCB7 | Improved data quality | Operational | Number of reconciliation errors | Baseline | ↓ trend | Moderately Important |
| CHCB8 | Access to accurate performance data | Operational | Reduction in number of data requests to operational and finance leads | 10 per week | 2 per week | Moderately Important |

| Benefits Realisation Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Identification |  | Realisation |  |  |  |  |  |
| Benefit ID | Benefit Description | Who Benefits | Who is Responsible? | Actions to Achieve Benefit | Dependencies | Support Needed | Date of Realisation |
| CHCB1 | Compliance with statutory reviews to ensure commissioned service remains fit for purpose | Patient, Health Board | CHC leads | Map existing data over to new system, ensuring review dates are accurate on new system | Accurate data being extracted from NCCD and manual spreadsheets kept by Service Groups | System users in Service Groups to undertake data mapping, staff training | As soon as the cases are loaded on to ADAM |
| CHCB2 | Ensuring that individuals remain eligible for CHC funding | Patient, Health Board | CHC leads | Map existing data over to new system, ensuring review dates are accurate on new system | Accurate data being extracted from NCCD and manual spreadsheets kept by Service Groups | System users in Service Groups to undertake data mapping, staff training | As soon as the cases are loaded on to ADAM |
| CHCB3 | Faster decision-making due to streamlined processes and tracking of patient through pathway and trigger points | Patient, Health Board | CHC leads | Map existing data over to new system, ensuring review dates are accurate on new system. Build tracking of patients into CHC SOP to ensure it becomes daily practice | Accurate data being extracted from NCCD and manual spreadsheets kept by Service Groups | Staff training | As soon as the cases are loaded on to ADAM |
| CHCB4 | Improved invoice accuracy | Providers, Health Board | Finance | Map existing data over to new system, ensure team are adequately trained | Accurate data being extracted from NCCD and manual spreadsheets kept by Service Groups | System users in Service Groups to undertake data mapping, staff training | As soon as the cases are loaded on to ADAM |
| CHCB5 | Faster invoice processing | Providers, Health Board | Finance | Map existing data over to new system, ensure team are adequately trained | Accurate data being extracted from NCCD and manual spreadsheets kept by Service Groups | System users in Service Groups to undertake data mapping, staff training | As soon as the cases are loaded on to ADAM |
| CHCB6 | Reduced administrative burden associated with data requests | Health Board | Commissioning, Finance, CHC leads | Map existing data over to new system, ensure team are adequately trained | Accurate data being extracted from NCCD and manual spreadsheets kept by Service Groups | System users in Service Groups to undertake data mapping, staff training | After full roll-out (Jan 2027) |
| CHCB7 | Improved data quality | Health board | CHC leads | Map existing data over to new system, ensure team are adequately trained | Accurate data being extracted from NCCD and manual spreadsheets kept by Service Groups | System users in Service Groups to undertake data mapping, staff training | After full roll-out (Jan 2027) |
| CHCB8 | Access to accurate performance data | Health Board | Commissioning, Finance, CHC leads | Map existing data over to new system, ensure team are adequately trained | Accurate data being extracted from NCCD and manual spreadsheets kept by Service Groups | System users in Service Groups to undertake data mapping, staff training | After full roll-out (Jan 2027) |

# MONITORING & EVLUATION PLAN

Purpose of the Plan

This plan sets out how the implementation of Access ADAM will be controlled, monitored and assured, ensuring that:

- delivery risks are actively managed;

- benefits and risk mitigations are realised;

- the Board can be assured that implementation is safe, compliant and effective;

- the system delivers the intended improvements in governance, statutory compliance, financial control and patient safety.

Implementation Approach

The implementation of Access ADAM will follow a phased, controlled approach, led by the supplier and governed internally by Swansea Bay UHB.

- Key Principles

- Safety first: no loss of data integrity or continuity of CHC decision-making

- Assurance-led: early focus on statutory reviews, DST integrity and financial controls

- Phased mobilisation: functionality enabled in logical stages

- Strong governance: clear roles, escalation routes and decision points

Implementation Timeline – 6-Month Delivery Model

The implementation of Access ADAM will be delivered over an approximately 6-month (24-week) period, using a phased and assurance-led approach. Phases will overlap where appropriate to maintain momentum while ensuring patient safety, data integrity and statutory compliance.

Phase 1: Mobilisation, Governance and Assurance Setup (Weeks 1–4)

Purpose: Establish strong governance, assurance and delivery foundations.

Key activities:

- Contract finalisation and mobilisation meeting

- Confirmation of scope, milestones and success criteria

- Establishment of project governance, reporting and escalation routes

- Development of detailed implementation plan and risk register

- Identification of data sources and data-quality risks

- Stakeholder engagement and communications planning

Key outputs:

- Agreed delivery plan and milestones

- Live risk and issues log

- Confirmed governance and assurance arrangements

Phase 2: System Configuration and Design (Weeks 5–10)

Purpose: Configure Access ADAM to reflect CHC and MHLD pathways.

Key activities:

- Configuration of referral pathways, case workflows and review schedules

- Setup of Decision Support Tool (DST) templates with full version control and audit history

- Definition and approval of role-based access controls

- Configuration of financial, invoicing and provider records

- Design of reporting and assurance dashboards aligned to CHC, Finance and Board requirements

Key outputs:

- Configured system environment

- Agreed access model and permissions

- Draft reporting and assurance dashboards

Phase 3: Data Migration, Cleansing and Validation (Weeks 9–14)

(Overlapping with Phase 2)
Purpose: Ensure continuity, data integrity and assurance at go-live.

Key activities:

- Extraction of data from NCCD and supporting spreadsheets

- Data cleansing and reconciliation with operational, commissioning and finance teams

- Test data migration and verification

- Clinical, financial and commissioning validation and sign-off

- Agreement of cut-over and contingency arrangements

Key outputs:

- Validated migrated dataset

- Data assurance sign-off

- Agreed go-live and cut-over plan

Phase 4: Training, User Readiness and Acceptance (Weeks 11–18)

(Overlapping with Phases 2 and 3)
Purpose: Ensure staff readiness and safe adoption.

Key activities:

- Train-the-trainer sessions and super-user development

- Role-specific training for clinical, commissioning and finance staff

- User acceptance testing (UAT) against real CHC scenarios

- Refinements to workflows and reporting following feedback

- Staff communications and readiness assessment

Key outputs:

- Trained workforce and super-user network

- UAT sign-off

- Confirmed readiness for go-live

Phase 5: Go-Live and Stabilisation (Weeks 19–22)

Purpose: Transition safely into live operation.

Key activities:

- Controlled go-live (potentially phased by function or cohort)

- Enhanced supplier and internal support during early live operation

- Daily/weekly monitoring of incidents, performance and review activity

- Issue resolution and system optimisation

Key outputs:

- Stable live system

- Resolved priority issues

- Initial post-go-live assurance report

Phase 6: Post-Implementation Assurance and Transition to Business-as-Usual (Weeks 23–24)

Purpose: Confirm benefits, assurance and readiness for ongoing operation.

Key activities:

- Formal post-implementation review (PIR)

- Confirmation of benefits tracking baselines

- Review of residual risks and mitigations

- Transition to business-as-usual support and governance

Key outputs:

- Post-Implementation Review report

- Benefits realisation plan confirmed

- Handover to operational governance

Ongoing Monitoring Beyond Month 6

Following implementation, benefits and risk mitigation will continue to be monitored through:

- Monthly reporting to the CHC Programme Board

- Quarterly assurance updates to PFSG

- Exception reporting to Management Board where required

- Formal benefits review at 3–6 months post-go-live

# RECOMMENDATION AND DECISION SOUGHT

The Planning and Finance Assurance Group (PFAG) is asked to:

- Approve ADAM (option 2) as the preferred Complex Care (CHC and MHLD) digital solution for SBUHB.

- Agree to proceed to contract finalisation and implementation governance, including an appropriate break clause and formal review point.

# Appendices