| Meeting Date | 22 September 2026 | Agenda Item | 4.1 |  |
| --- | --- | --- | --- | --- |
| Name of Meeting | Finance and Performance Committee |  |  |  |
| Report Title | Mental Health Estate Stabilisation Technical Programme Business Case |  |  |  |
| Report Author | Dermot Nolan, Interim Service Group Director for Mental Health and LD Delivery Unit Mark Parsons, Assistance Director of Capital Planning – Finance Directorate Heather Edwards, Business Planning Manager |  |  |  |
| Report Sponsor | Executive Director of Planning and Partnership |  |  |  |
| Presented by | Executive Director of Planning and Partnership |  |  |  |
| Freedom of Information | Open |  |  |  |
| FoI Closed detail | Not applicable |  |  |  |
| Purpose of the Report | For Endorsement |  |  |  |
| Report Summary; detailing any action required |  |  |  |  |
| This paper seeks Performance and Finance Committee endorsement of the Mental Health Estate Stabilisation Technical Programme Business Case prior to submission to the Health Board on 24th September 2026 for submission to Welsh Government. The programme requests £27.885m capital funding to stabilise priority risks across Cefn Coed Hospital, Tonna Hospital and Neath Port Talbot Hospital Mental Health inpatient estate, improving safety, infrastructure resilience, patient experience and regulatory compliance while a longer-term estates solution is developed. |  |  |  |
| Key Issues |  |  |  |  |
| The current estate presents immediate quality, safety, ligature, infrastructure and business continuity risks, reflected in Health Board risk registers and HIW findings. The preferred option is a pragmatic do-minimum stabilisation programme, including service diversions at Cefn Coed and anti-ligature/environmental improvements across Cefn Coed, Tonna and Neath Port Talbot. The programme supports safer care, service consolidation, improved staff working environments, reduced backlog risk and alignment with Welsh Government mental health and estates priorities. |  |  |  |
| Decision / Action required | Endorsement of the Technical Programme Business Case. |  |  |  |
| Recommendations |  |  |  |  |
| Members are asked to: - APPROVE the Mental Health Estate Stabilisation Technical Programme Business Case as the Health Board’s preferred short to medium term estate stabilisation response and associated decisions on the Option 3 Implementation Plan. - ENDORSE submission of the Technical Programme Business Case to the Health Board meeting on 24th September 2026 to allow for submission to Government seeking £27.885m capital support from the All-Wales Capital Programme. - NOTE that the programme reduces immediate estate-related quality, safety, infrastructure and business continuity risks, while residual risks will remain pending delivery of a longer-term mental health estate solution. |  |  |  |  |

MENTAL HEALTH ESTATE STABILISATION TECHNICAL PROGRAMME BUSINESS CASE

- INTRODUCTION

This report seeks Performance and Finance Committee approval to endorse the Mental Health Estate Stabilisation Technical Programme Business Case (TPBC) and its proposed submission to Welsh Government. The Technical Programme Business Case sets out a short to medium term stabilisation programme for key elements of the Mental Health estate at Cefn Coed Hospital, Tonna Hospital and Neath Port Talbot Hospital, responding to immediate quality, safety, ligature, infrastructure and business continuity risks.

- BACKGROUND

The Health Board’s Adult Acute and Older Persons’ Mental Health estate includes some of the oldest operational inpatient accommodation in Wales. A Strategic Outline Case was submitted to Welsh Government in October 2023 to address the need for a long-term fit-for-purpose solution; however, progression to Outline Business Case stage has been paused due to competing capital priorities. Welsh Government has acknowledged the improvements made to date, while recognising that significant and immediate quality and safety risks remain.

Following a number of Service of Concern meetings with Welsh Government and NHS Wales Performance & Improvement between February and May, agreement was reached with the Welsh Government Capital & Estates team on the business case process to undertake 3 main projects for urgent estates and service stabilisation works,

- Service Diversions, Cefn Coed Hospital

- Anti-Ligature Improvements, Cefn Coed, Tonna and Neath Port Talbot Hospitals

- Relocation of Ward F, Neath Port Talbot Hospital and PICU, Princess of Wales Hospital to the vacant Celyn Ward in Cefn Coed Hospital

This TPBC sets out the high-level plan for delivery of these projects. Approval of this case by Welsh Government would them allow a number of business cases to be produced (see Appendix 3)

The programme responds directly to concerns identified through Health Inspectorate Wales inspections, independent ligature risk assessments and the Health Board’s risk management arrangements. It will improve ward environments, strengthen infrastructure resilience, reduce risks associated with redundant and derelict parts of the Cefn Coed site, and support the consolidation of adult acute mental health services. The preferred option is Option 3, a do-minimum stabilisation programme, as the most achievable interim response while the Health Board continues to work towards a sustainable long-term mental health estates model.

- GOVERNANCE AND RISK ISSUES

The programme is designed to reduce significant quality, safety, health and safety, infrastructure and business continuity risks across the Mental Health estate. Key risks include ligature and environmental risks within inpatient wards, ageing utilities and services supporting Tawe Clinic, unauthorised access to redundant areas of Cefn Coed Hospital, asbestos-related risks, fire separation issues and the operational vulnerability of services delivered from older estate. These risks are reflected in Strategic Risk Register ID 2.7 and Corporate Risk Register ID 115.

Delivery of the proposed programme will mitigate, but not fully eliminate, estate-related risks. Residual risks will remain, including ongoing security, fire, vandalism and trespass risks associated with the redundant parts of Cefn Coed Hospital pending a longer-term estate solution. Equality, Welsh language and accessibility considerations will be considered through the detailed design and delivery stages, with the programme intended to improve equity of access to safer, more therapeutic inpatient environments.

- OPEN AUDIT RECOMMENDATIONS

No specific open audit recommendations have been identified within the Technical Programme Business Case. The programme does, however, respond to regulatory and assurance concerns including HIW findings, independent ligature risk assessments and Health Board risk register entries relating to the condition, configuration and safety of the Mental Health estate.

- FINANCIAL IMPLICATIONS

The TPBC Case seeks Welsh Government capital support of £27.885m, including non-recoverable VAT and Optimism Bias. The capital estimate includes works costs, non-works costs, fees, equipment, planning contingency and Optimism Bias, with no allowance for inflation. These costs are indicative pre-design and tender estimates. Once the Programme Business Case receives Welsh Government approval, work will commence on a number of fully designed and tendered business cases as per the Option 3 Implementation Plan (See Appendix 3). This preferred implementation plan will require a number of decisions to be agreed,

- Health Board will need to proceed at risk with design of Derwen Ward at approx £200k from August 2026.

- Section 136 suite to permanently locate to Tawe Clinic (subject to final test to fit design) in 2026-27 using approved £421k WG MH Quality & Safety capital funding rather than to Ward F, NPT.

- Seclusion Suite being planned for Ward F using approved £210k WG TEF capital funding to be stopped (waiting on final tender from PFI) and will instead form part of Celyn redevelopment.

- Ward F Anti-Ligature works in this programme to be reviewed, given ward F would move to Celyn by April 2029.

| Estimated Capital Costs | £000 incl. non-recoverable VAT & OB |
| --- | --- |
| Works Costs | 17,283 |
| Non-Works Costs | ### 1.107 |
| Fees | 3,216 |
| Equipment Costs | ### 232 |
| Planning Contingency | ### 2,931 |
| Sub Total | ### 24,769 |
| Optimism Bias | ### 3,838 |
| Sub Total | ### 28,607 |
| Less recoverable VAT | ### -721 |
| Base Project Cost | ### 27,885 |

The recurring revenue costs will be managed within existing resource and in this way the business case is revenue resource neutral.

The Health Board’s preferred procurement route is delivery through the South West Wales Framework via mini competition, with a number of fully tendered business cases to be developed for approval. The indicative programme assumes Technical Programme Business Case submission to Welsh Government in September 2026 and approval by November 2026.

- RECOMMENDATION

Performance and Finance Committee is asked to approve and endorse the Mental Health Estate Stabilisation Technical Programme Business Case for submission to Welsh Government, noting the requirement for £27.885m capital funding and the need to progress at pace to reduce immediate estate-related risks across Cefn Coed, Tonna and Neath Port Talbot mental health inpatient services.

Members are asked to: - APPROVE the Mental Health Estate Stabilisation Technical Programme Business Case as the Health Board’s preferred short to medium term estate stabilisation response and associated decisions on the Option 3 Implementation Plan. - ENDORSE submission of the Technical Programme Business Case to the Health Board meeting on 24th of September to allow for submission to Government seeking £27.885m capital support from the All-Wales Capital Programme. - NOTE that the programme reduces immediate estate-related quality, safety, infrastructure and business continuity risks, while residual risks will remain pending delivery of a longer-term mental health estate solution.

| Governance and Assurance |  |  |
| --- | --- | --- |
| Strategic Objectives |  |  |
| Strategic Objectives (please choose which is impacted) | People of Swansea Bay live healthier, fairer and more prosperous lives | ☒ |
|  | Care is high quality, safe, efficient and delivers the best possible outcomes for people in partnerships | ☒ |
|  | Care is delivered in partnership with our communities in safe and appropriate setting, supported by innovation | ☐ |
|  | The health board is a great place to work where staff feel valued and work together towards a common goal | ☐ |
|  | The health board is a resilient, sustainable and responsible organisation | ☐ |
| Health and Care Standards |  |  |
| Standards (please choose which applies) | Safe Care | ☐ |
|  | Timely Care | ☐ |
|  | Effective Care | ☒ |
|  | Efficient Care | ☒ |
|  | Equitable care | ☒ |
|  | Person-centred Care | ☐ |
|  | Staff and Resources | ☐ |
| Enablers (please choose which applies) | Whole Systems Approach | ☐ |
|  | Leadership | ☐ |
|  | Workforce | ☐ |
|  | Culture | ☐ |
|  | Information | ☐ |
|  | Learning, Improvement and Research | ☐ |
| Quality, Safety and Patient Experience |  |  |
| The programme is designed to reduce significant quality, safety, health and safety, infrastructure and business continuity risks across the Mental Health estate. |  |  |
| Financial Implications |  |  |
| The recurring revenue costs will be managed within existing resource and in this way the business case is revenue resource neutral. |  |  |
| Legal Implications (including equality and diversity assessment) |  |  |
| Duty of care - Residual risks will remain, including ongoing security, fire, vandalism and trespass risks associated with the redundant parts of Cefn Coed Hospital pending a longer-term estate solution. |  |  |
| Staffing Implications |  |  |
| N/app |  |  |
| Long Term Implications (including the impact of the Well-being of Future Generations (Wales) Act 2015) |  |  |
| Equality, Welsh language and accessibility considerations will be considered through the detailed design and delivery stages, with the programme intended to improve equity of access to safer, more therapeutic inpatient environments. |  |  |
| Report History |  |  |
| n/a |  |  |
| Appendices |  |  |
| Technical Programme Business Case & Appendices (included in Resources) Appendix 1 - Technical Programme Business Case (TPBC) Appendix 2 – TPBC supporting appendices |  |  |